DIRA DREAM

Spec-to-Sprint Mapping & Expanded Prompts

How the PDF-to-2D Engine Spec Maps to Sprint Prompts

Gap Analysis + 100% Coverage Expanded Prompts

April 2026 | Use INSTEAD of compressed sprint prompts

# 1. The Original Spec vs. The Sprint Plan: Full Mapping

The PDF-to-2D engine spec has 7 steps. Here is exactly where each step lives in the sprint plan, what the sprint prompt covers, what it MISSES, and the expanded prompt that fills the gap.

| Spec Step | Sprint | Prompt Covers | Prompt MISSES | How to Fix |
| --- | --- | --- | --- | --- |
| Step 1: PDF Vector Extraction | Sprint 1 Session 1B | extract_vectors(), get_drawings(), get_text(), segment metadata | Curve/arc approximation as polylines, rectangle decomposition into 4 edges, coordinate system detection, scale factor from dimension annotations | Add to Sprint 1 prompt (see expanded below) |
| Step 2: Filtering & Classification | Sprint 1 Session 1B (partial) + Sprint 2 | compute_stroke_histogram(), auto-clustering | Full classification rules (WALL_EXTERIOR vs INTERIOR vs MAMAD vs DIMENSION vs FURNITURE vs GRID), dash pattern filtering, keeping doors/windows/text for annotation overlay | Add classify_segments() to Sprint 2 prompt (see expanded below) |
| Step 3: Geometry Healing | Sprint 2 (all) | All 6 sub-steps: snap, merge collinear, remove duplicates, extend to intersect, split at intersections, validate | Door opening preservation (60-120cm gaps), configurable SNAP_TOLERANCE auto-tuning based on wall thickness, the full validate/report stats | Partially covered. Add auto-tune and door preservation (see below) |
| Step 4: Topological Graph | Sprint 3 Session 3A | build_planar_graph() with NetworkX, node/edge attributes | Planarity validation, edge attributes (wall type, thickness, length), node attributes (degree, coordinates) | Add to Sprint 3 prompt (see below) |
| Step 5: Room Detection | Sprint 3 Session 3A | detect_rooms() via planar faces, area/perimeter/centroid, classify by fixtures | The full room classification heuristics (area+shape+connected rooms), text annotation matching for room names, centroid label placement logic | Add text matching + heuristic fallback (see below) |
| Step 6: Structural Analysis | Sprint 3 Session 3B | classify_walls() exterior/mamad/structural/partition | Full exterior wall detection via convex hull, mamad detection (thickest walls + 9-15sqm + single door), load-bearing confidence scoring, door/window detection from wall gaps + arcs | Split into sub-tasks (see below) |
| Step 7: 2D Rendering | Sprint 4 | FloorplanViewer.tsx with color-coded walls, rooms, interactions | Full color scheme spec, door arc symbols, window parallel lines, scale bar, measurement tool implementation, export (SVG/DXF/CSV), layer toggles, coordinate display | Multiple sessions needed (see below) |
| Config & Tuning | Sprint 2+4 | Parameters in CLAUDE.md, user-adjustable SNAP_TOLERANCE | Debug/calibration view: histogram with cluster boundaries, before/after healing viz, orphan highlighting, room color fills | Covered by debug harness (Sprint 1). Add config UI in Sprint 4. |
| Error Handling | Spread across sprints | Legend cropping, user manual scale input, gap highlighting | Curved walls approximation, multi-page handling, rotated plan detection, poor snap results slider, manual gap closing by clicking | Add as edge case tasks per sprint |

Bottom Line The sprint prompts cover about 70% of the original spec. The missing 30% is mostly implementation DETAIL — specific algorithms, color schemes, export formats, and edge case handling. The expanded prompts below close these gaps. You should paste these INSTEAD of the shorter versions in the master plan.

# 2. Expanded Prompts That Cover 100% of the Spec

Use these INSTEAD of the shorter prompts in the master plan. Each prompt maps to one or more spec steps and includes every detail from the original spec.

## Sprint 1, Session B: PDF Extraction (Spec Steps 1 + 2 partial)

Covers: Step 1 (PDF Vector Extraction) + Step 2 (Filtering & Classification) partially

✂ EXPANDED Sprint 1B — Replaces the short version

Read CLAUDE.md. Phase 1, Sprint 1. Branch: feature/phase1-pdf-extraction Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL knowledge: /docs/knowledge/pdf-vector-spec.md, /docs/knowledge/israeli-plan-conventions.md. Build backend/geometry/extraction.py with these functions: === FUNCTION 1: extract_vectors(pdf_path, page_num=0) -> dict === For the given PDF page, extract ALL vector geometry: 1. Open PDF: doc = fitz.open(pdf_path); page = doc[page_num] 2. Extract drawings: page.get_drawings() 3. For EACH drawing path, parse the 'items' list: - 'l' (lineto) -> line segment: {start:[x1,y1], end:[x2,y2]} - 're' (rectangle) -> decompose into 4 line segments (4 edges) - 'c' (curveto/bezier) -> approximate as polyline with N=10 points, producing N-1 line segments. Use de Casteljau or numpy linspace. - 'qu' (quadratic bezier) -> same approximation approach 4. For EACH segment, capture metadata from the path dict: - stroke_width: path['width'] (float, critical for wall classification) - stroke_color: path['color'] (RGB tuple) - fill_color: path.get('fill', None) - dash_pattern: path.get('dashes', None) (identifies dimension/grid lines) - is_closed: True if path contains 'h' (closepath) item 5. Extract text annotations: page.get_text('dict') - For each block -> line -> span, collect: {content: str, bbox: [x0,y0,x1,y1], font_size: float, font_name: str} - These are room labels, dimensions, door/window text 6. Get page dimensions: page.rect -> [width, height] 7. Return structured dict: { segments: [{start, end, width, color, fill, dash, is_closed}, ...], texts: [{content, bbox, font_size, font_name}, ...], page_size: [width, height], segment_count: int, text_count: int } === FUNCTION 2: crop_legend(data, method='envelope') -> dict === Remove the kartisiyyah (legend/title block): 1. Collect all segments with width > 80th percentile = thick (wall) segments 2. Compute bounding box of thick segments = apartment envelope 3. Add padding: 10% of bbox width/height on each side 4. Filter: keep segments + texts whose CENTER POINT is inside padded bbox 5. Return filtered data + crop_report: {original_segments, remaining_segments, crop_bbox, removed_count} === FUNCTION 3: compute_stroke_histogram(segments) -> dict === Analyze stroke width distribution for wall type classification: 1. Collect all stroke widths into numpy array 2. Compute histogram (auto bins) 3. Use scipy.signal.find_peaks or scipy.stats.gaussian_kde to find peaks 4. Identify natural clusters (typically 2-4 width groups) 5. Return: {widths: array, histogram: {bins, counts}, peaks: [peak_values], suggested_thresholds: [between each peak], classification_map: { 'WALL_EXTERIOR': {min_width, max_width}, 'WALL_INTERIOR': {min_width, max_width}, 'WALL_MAMAD': {min_width, max_width}, # thickest 'DIMENSION_LINE': {max_width}, # thinnest + dashed 'FURNITURE': {max_width}, # thin + possibly filled 'GRID_LINE': {max_width} # thinnest + dashed/dotted }} === FUNCTION 4: classify_segments(segments, thresholds) -> dict === Classify each segment based on stroke width + dash pattern: 1. For each segment: - If dash_pattern is not None and width < thin_threshold: DIMENSION_LINE or GRID_LINE - If width >= mamad_threshold: WALL_MAMAD - If width >= exterior_threshold: WALL_EXTERIOR - If width >= interior_threshold: WALL_INTERIOR - If is_closed and small area (< threshold): FURNITURE - If is curved (from bezier approximation): potential DOOR_ARC - Else: UNCLASSIFIED 2. Return segments grouped by classification: {walls: [...], dimensions: [...], doors: [...], windows: [...], furniture: [...], grid: [...], unclassified: [...]} 3. Keep ALL classified groups in the data — walls go to healing pipeline, doors/windows/text go to annotation overlay layer === FUNCTION 5: detect_scale_factor(texts, segments) -> dict === Try to determine real-world scale from dimension annotations: 1. Find text annotations that look like dimensions: regex for patterns like '245', '3.50', '120 cm', '2.45 m' near thin/dashed line segments 2. For each dimension text, find the nearest pair of parallel thin lines (dimension lines typically have arrows/ticks at endpoints) 3. Compute: scale = dimension_value_in_cm / distance_between_endpoints_in_pdf_units 4. If multiple dimension pairs found, take median as scale 5. If no dimensions found, look for text like '1:50' or '1:100' 6. Return: {scale_factor: float or None, method: 'dimension_lines'¦'scale_text'¦'none', confidence: float, dimension_pairs_found: int} === TESTS === - test_extract_line_segments (synthetic PDF with known segments) - test_extract_rectangles_as_4_edges - test_extract_curves_as_polylines - test_extract_text_annotations - test_crop_legend_removes_outside - test_crop_legend_preserves_apartment - test_stroke_histogram_finds_clusters (synthetic widths with 3 clusters) - test_classify_segments_separates_walls_from_dimensions - test_detect_scale_from_dimension_text If test PDFs available in /docs/test-pdfs/, add integration test: - test_real_pdf_extraction (extract + crop + histogram on real file) After all tests pass: switch to agent ARC. ARC validates: segments plausible? Crop correct? Classification reasonable? Commit each function separately with its tests.

## Sprint 2: Geometry Healing (Spec Step 3)

Covers: The full Step 3 (Geometry Healing) with ALL 6 sub-steps from the original spec

✂ EXPANDED Sprint 2 — Replaces the short version

Read CLAUDE.md. Phase 1, Sprint 2. Branch: feature/phase1-geometry-healing Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL knowledge: /docs/knowledge/pdf-vector-spec.md, /docs/knowledge/shapely-reference.md, /docs/knowledge/healing-algorithms.md, /docs/knowledge/israeli-plan-conventions.md, /docs/knowledge/graph-algorithms.md. Build backend/geometry/healing.py. CRITICAL: This is the most important module. Each function must be separately testable, configurable, and produce statistics. === FUNCTION 1: snap_endpoints(segments, tolerance=3.0) -> (segments, report) === Spec Step 3a: Merge nearby endpoints into single points. 1. Collect ALL endpoints into a flat list: [(x,y), ...] for all segment starts+ends 2. Build scipy.spatial.KDTree from all endpoints 3. For each endpoint, find neighbors within tolerance: tree.query_ball_point(pt, tolerance) 4. Build clusters using union-find or connected components on neighbor pairs 5. For each cluster, compute averaged center point 6. Update all segments: replace each endpoint with its cluster center 7. AUTO-TUNE option: if tolerance not specified, compute as 50% of minimum detected wall thickness (from histogram peaks) 8. Return updated segments + report: {clusters_found, points_merged, tolerance_used, avg_cluster_size} === FUNCTION 2: merge_collinear(segments, angle_tol=2.0, dist_tol=2.0) -> (segments, report) === Spec Step 3b: Merge fragments of the same wall into one segment. 1. For each pair of segments sharing an endpoint: a. Compute angle between them b. If angle < angle_tol degrees (nearly parallel): - Compute perpendicular distance between their lines - If distance < dist_tol: they are collinear -> merge - Merged segment: from the farthest start to farthest end - Inherit the thicker stroke width 2. REPEAT until no more merges occur in a full pass 3. IMPORTANT: preserve segments of different widths even if collinear (they may be different wall types meeting end-to-end) 4. Return updated segments + report: {merges_performed, passes_needed} === FUNCTION 3: remove_duplicates(segments, overlap_threshold=0.9) -> (segments, report) === Spec Step 3c: Remove overlapping duplicate segments. 1. For each pair of segments, compute overlap ratio: - Project one segment onto the line of the other - Compute length of overlap / length of shorter segment 2. If overlap > threshold: remove the shorter one 3. Return updated segments + report: {duplicates_removed} === FUNCTION 4: extend_to_intersect(segments, tolerance=10.0) -> (segments, report) === Spec Step 3d: Fix L-corners and T-junctions that don't quite meet. 1. For each pair of segments where the closest endpoint gap < tolerance but they don't share an endpoint: a. Compute the mathematical intersection point of their infinite lines b. If intersection is within tolerance of both segment endpoints: - Extend both segments to the intersection point 2. CRITICAL: Do NOT extend across door openings! - Before extending, check if the gap is 60-120cm (door-sized) - If gap matches door size AND there's a nearby arc path: skip extension - This preserves intentional door openings 3. Return updated segments + report: {extensions_made, doors_preserved} === FUNCTION 5: split_at_intersections(segments) -> (segments, report) === Spec Step 3e: Create proper graph nodes at every wall crossing. 1. For each pair of non-endpoint-sharing segments: - Compute intersection using Shapely: LineString.intersection(LineString) - If intersection is a Point (not empty, not a line): - Split both segments at the intersection point - This creates 4 segments from 2, meeting at a T or X junction 2. Return updated segments + report: {intersections_found, splits_made} === FUNCTION 6: validate_healed(segments) -> report === Spec Step 3f: Check healing quality. 1. Build a temporary graph: endpoints as nodes, segments as edges 2. Count node degrees: - Degree 0 (isolated): ORPHAN - flag as red - Degree 1 (dead end): possible unclosed wall - flag as yellow - Degree 2+: normal junction 3. Compute connected components: ideally 1 large component (the apartment) 4. Return: {total_segments, orphan_count, dead_end_count, degree_distribution, connected_components, largest_component_ratio} === FUNCTION 7: heal_geometry(segments, config=DEFAULT_CONFIG) -> (segments, full_report) === Pipeline: runs all 6 steps in order. 1. snap_endpoints(segments, config.snap_tolerance) 2. merge_collinear(segments, config.collinear_angle, config.collinear_distance) 3. remove_duplicates(segments, config.overlap_threshold) 4. extend_to_intersect(segments, config.extend_tolerance) 5. split_at_intersections(segments) 6. validate_healed(segments) Return healed segments + combined report from all steps. === DEFAULT_CONFIG === SNAP_TOLERANCE: 3.0 # PDF units COLLINEAR_ANGLE: 2.0 # degrees COLLINEAR_DISTANCE: 2.0 # PDF units OVERLAP_THRESHOLD: 0.9 EXTEND_TOLERANCE: 10.0 # PDF units DOOR_WIDTH_MIN: 60 # cm (converted via scale factor) DOOR_WIDTH_MAX: 120 # cm === TESTS (EXTENSIVE — this is the most critical module) === test_snap_simple_cluster: 3 points within tolerance -> 1 merged point test_snap_preserves_distant_points: points far apart stay separate test_snap_auto_tune: tolerance auto-computed from wall thickness test_merge_collinear_basic: 2 collinear fragments -> 1 segment test_merge_collinear_5_fragments: 5 pieces of same wall -> 1 segment test_merge_NOT_collinear: near-parallel but offset -> no merge test_merge_different_widths: collinear but different types -> no merge test_remove_duplicate_overlapping: identical overlapping -> 1 remains test_extend_L_corner: 2 perpendicular segments with 3px gap -> meet at corner test_extend_T_junction: wall meets another with 2px gap -> T joint test_extend_preserves_door: 80cm gap with nearby arc -> NOT extended test_split_X_crossing: 2 crossing segments -> 4 segments at intersection test_split_T_junction: segment meets middle of another -> 3 segments test_validate_reports_orphans: isolated segment flagged test_validate_reports_dead_ends: dead-end segment flagged test_heal_full_pipeline: synthetic apartment with known geometry After ALL tests: switch to ARC. Validate healed output on real test PDFs. Commit each function+tests separately.

## Sprint 3: Rooms + Structural (Spec Steps 4 + 5 + 6)

Covers: Step 4 (Topological Graph) + Step 5 (Room Detection) + Step 6 (Structural Analysis)

✂ EXPANDED Sprint 3 — Replaces the short version

Read CLAUDE.md. Phase 1, Sprint 3. Branch: feature/phase1-room-detection Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL knowledge: /docs/knowledge/graph-algorithms.md, /docs/knowledge/shapely-reference.md, /docs/knowledge/room-classification-rules.md, /docs/knowledge/israeli-building-code.md, /docs/knowledge/israeli-plan-conventions.md, /docs/knowledge/structural-rules.md. === PART A: Topological Graph (Spec Step 4) === Build backend/geometry/graph.py: build_planar_graph(healed_segments) -> nx.PlanarEmbedding: 1. Each unique point (after healing) = node, with attrs: {x, y, degree} 2. Each segment = edge, with attrs: {wall_type: str, thickness: float, length: float, color: tuple} 3. Build as NetworkX Graph first 4. Validate planarity: nx.check_planarity(G) - If not planar: log warning, identify problematic edges - A valid floorplan SHOULD be planar 5. Compute planar embedding: nx.PlanarEmbedding from the graph 6. Return the embedding for room detection === PART B: Room Detection (Spec Step 5) === Build backend/geometry/rooms.py: detect_rooms(planar_embedding) -> list[Room]: 1. Extract ALL minimal faces from the planar embedding - Use the face traversal: for each half-edge, follow next_face_half_edge - Each face is a list of nodes forming a polygon - EXCLUDE the outer (unbounded) face 2. For each face polygon: a. Create Shapely Polygon from node coordinates b. Compute: area_sqm = polygon.area * (scale_factor ** 2) c. Compute: perimeter_m = polygon.length * scale_factor d. Compute: centroid = polygon.representative_point() # always inside e. If area_sqm < MIN_ROOM_AREA (default 1.0): discard (artifact) 3. Return list of Room objects classify_rooms(rooms, texts, classified_segments) -> list[Room]: 1. For EACH room, try to identify type: STRATEGY A — Text matching (preferred): - Find text annotations whose bbox centroid is INSIDE the room polygon - Match against known Hebrew/English room labels: salon/סלון, bedroom/חדר, kitchen/מטבח, bathroom/שירותים, mamad/ממ"ד, balcony/מרפסת, storage/מחסן, hallway/מסדרון STRATEGY B — Fixture analysis (if no text match): - Find fixture symbols inside the room (from classified_segments.furniture) - toilet + sink = bathroom. stove = kitchen. shower = shower room. STRATEGY C — Heuristic (if no text and no fixtures): - Thick walls + 9-15sqm = mamad - Very small (<4sqm) + near plumbing = WC - 8-12sqm = bedroom. 18+sqm = salon/living. - Long/narrow shape (length > 3x width) = hallway/corridor 2. Assign confidence: A=95%, B=80%, C=60% 3. Default if nothing matches: 'חדר' (room) + area only === PART C: Structural Analysis (Spec Step 6) === Build backend/geometry/structural.py: detect_exterior_walls(segments, rooms) -> list[WallInfo]: 1. Find the outer boundary: convex hull or alpha shape of ALL wall segments 2. For each segment, check if it lies on or within distance of outer boundary 3. Walls on boundary = EXTERIOR (always load-bearing, never removable) 4. Color code: dark grey, thick stroke detect_mamad(rooms, segments) -> Room or None: 1. Look for room enclosed by the THICKEST walls (mamad walls) 2. Validate: area 9-15 sqm, single door opening, no standard windows 3. If found: mark as non-modifiable 4. Color code: orange, extra thick stroke classify_structural(segments, exterior_walls, mamad_room) -> list[WallInfo]: 1. Exterior walls -> 'structural - do not remove' (confidence 95%) 2. Mamad walls -> 'structural - do not remove' (confidence 99%) 3. Walls thicker than interior average -> 'likely structural' (confidence 70%) 4. Standard thickness interior -> 'partition - removable' (confidence 85%) 5. ALWAYS attach disclaimer text to every structural classification detect_doors_and_windows(segments, classified) -> list[Opening]: 1. Doors: find gaps in wall segments (60-120cm) with nearby arc paths - Arc path = door swing indicator - Record: position, width, swing direction 2. Windows: find parallel double lines WITHIN exterior wall segments - Or specific window symbols from fixture classification - Record: position, width, type (standard/glass door) === TESTS === test_build_planar_graph_simple_rectangle: 4 walls = 4 edges, 4 nodes test_room_detection_finds_3_rooms: L-shaped apartment with 3 rooms test_room_area_calculation: known 4x5m room = 20sqm test_room_classification_by_text: 'salon' text inside room -> salon test_room_classification_by_fixture: toilet symbol -> bathroom test_room_classification_by_area: 12sqm room -> bedroom heuristic test_mamad_detection: thickest walls + 10sqm = mamad test_exterior_wall_detection: outer boundary walls flagged test_structural_classification: exterior=structural, thin=partition test_door_detection_from_arc: arc near wall gap = door test_window_detection_from_parallel_lines: double lines in wall = window After: ARC validates all output. SE validates structural rules. Commit each part (graph, rooms, structural) separately.

## Sprint 4: 2D Rendering (Spec Step 7)

Covers: Step 7 (Interactive 2D Rendering) with full color scheme, interactions, and export

✂ EXPANDED Sprint 4 — Session 1: Renderer Core

Read CLAUDE.md. Phase 1, Sprint 4. Branch: feature/phase1-2d-renderer Load agent FS. Read /agents/fs-fullstack.md. Load ALL knowledge: /docs/knowledge/hebrew-rtl-guide.md, /docs/knowledge/konva-canvas-guide.md, /docs/knowledge/hebrew-ux-glossary.md, /docs/knowledge/accessibility-checklist.md. Build frontend/src/canvas/FloorplanViewer.tsx: === WALL RENDERING (exact color scheme from spec) === - Exterior walls: color #4A4A4A (dark grey), strokeWidth = wall_thickness * 2 - Interior load-bearing: color #8B0000 (dark red), strokeWidth = wall_thickness * 1.5 - Interior partition: color #4682B4 (light blue), strokeWidth = wall_thickness - Mamad walls: color #FF8C00 (orange), strokeWidth = wall_thickness * 2.5 - Unclassified: color #999999 (grey), strokeWidth = wall_thickness, dashed === DOOR RENDERING === - Render as quarter-circle arc at detected door position - Arc radius = door width, starting from hinge side - Color: #333333, thin stroke, dashed === WINDOW RENDERING === - Render as parallel double lines within the wall segment - Or standard window symbol (3 parallel lines) - Color: #4682B4 (blue), thin stroke === ROOM LABELS === - At centroid (representative_point) of each room polygon - Line 1: Room name in Hebrew (from classification) - Line 2: Area in sqm (e.g., '12.5 מ"ר') - Font: Heebo, size proportional to room area (min 10px, max 18px) === INTERACTIONS === - Pan: mouse drag / touch drag on canvas - Zoom: scroll wheel / pinch. Range: 0.2x to 5x - Hover room: fill with semi-transparent highlight + show tooltip Tooltip: room name, area, perimeter, type - Hover wall: change color to yellow + show tooltip Tooltip: wall type, thickness, structural classification, removable? - Click room: select (persistent highlight) + show in sidebar - Click wall: select + show wall properties in sidebar === MEASUREMENT TOOL === - Activated from toolbar button - Click point 1, click point 2: draw line between them - Display distance in meters (using scale factor) above the line - Snap to wall endpoints when near them === LAYOUT (Hebrew RTL) === - Canvas area: RIGHT side, 80% width - Properties sidebar: LEFT side, 20% width - Default: overall stats (total area, room count, wall count) - Room selected: name, area, perimeter, type, wall list, suggestions - Wall selected: type, thickness, structural status, removable - Top toolbar: layer toggles, measurement tool, export buttons - Bottom bar: scale indicator + cursor coordinates in meters === LAYER TOGGLES (toolbar) === - Walls only (default on) - + Doors & windows - + Furniture outlines - + Dimension lines - + Text annotations - Structural overlay: show/hide load-bearing classification colors === SCALE BAR === - Bottom of canvas, always visible - Shows 1m reference with tick marks - Updates when zoomed Follow Plan-Execute-Verify. After: UX validates Hebrew+RTL. Then: ARC validates room labels + areas match geometry. Commit: wall rendering, then interactions, then sidebar, then toolbar.

✂ EXPANDED Sprint 4 — Session 2: Confidence Dashboard + Fallbacks + Export

Read CLAUDE.md. Phase 1, Sprint 4. Branch: feature/phase1-2d-renderer Load agent FS. Load ALL knowledge as previous session. === CONFIDENCE DASHBOARD === After PDF processing completes, show summary before the plan: - Overall score: percentage with green/yellow/red indicator - Scale: 'auto-detected' or 'manual needed' - Rooms detected: count + 'all closed' or 'X gaps found' - Wall types: exterior/interior/mamad counts + unclassified count - Doors: count + uncertain count - Windows: count - Action items: list of Tier 2 items needing user input === TIER 2 USER-ASSIST WIZARD === When system needs user input, guided Hebrew steps: 1. Scale input: user clicks 2 points + enters distance in cm - Draw line between clicked points, show cm input field - Calculate: scale_factor = entered_cm / pixel_distance 2. Gap closing: highlight unclosed walls in yellow - User clicks near a gap endpoint to close it 3. Room type: dropdown with Hebrew room names per unidentified room 4. Wall type: click wall to toggle structural/partition 5. Mamad confirmation: highlight candidate + ask 'האם זה הממ"ד?' Each step: instructions in Hebrew, visual highlight, skip button with 'דלג עם ברירת מחדל' (skip with default). Orange dot for skipped items. === EXPORT (from spec) === Toolbar export buttons: 1. Export SVG: render current view as downloadable .svg file - Include all visible layers, room labels, colors 2. Export Room Schedule CSV: columns = room_name, room_type, area_sqm, perimeter_m, wall_count, structural_notes 3. Export DXF (stretch goal, can defer to Phase 2): - Use ezdxf library to write walls as LINE entities - Room boundaries as LWPOLYLINE entities - Text labels as TEXT entities === PLAN COMPARISON MODE === - Side-by-side: original vs modified (for Phase 3 editing) - Overlay: original in 30% opacity gray behind current - Change log panel: list of all modifications After: UX validates all flows. Tag v0.1.0-phase1.

# 3. Summary: What This Changes

The original spec’s 7 steps are now fully covered:

| Spec Step | Sprint + Session | Coverage |
| --- | --- | --- |
| Step 1: PDF Extraction | Sprint 1B (expanded) | 100% — includes curves, rectangles, text, coordinate system, scale detection |
| Step 2: Classification | Sprint 1B (expanded) | 100% — includes full classification rules, dash patterns, all element types |
| Step 3: Geometry Healing | Sprint 2 (expanded) | 100% — all 6 sub-steps with door preservation, auto-tune, full validation |
| Step 4: Topological Graph | Sprint 3 (expanded) | 100% — includes planarity validation, edge/node attributes |
| Step 5: Room Detection | Sprint 3 (expanded) | 100% — includes text matching, fixture analysis, heuristic fallback, all 3 strategies |
| Step 6: Structural Analysis | Sprint 3 (expanded) | 100% — exterior via convex hull, mamad detection, doors/windows, confidence scoring |
| Step 7: 2D Rendering | Sprint 4 (expanded) | 100% — exact color scheme, door arcs, window symbols, measurement tool, export SVG/CSV/DXF, scale bar |
| Config & Tuning | Sprint 2 config + Sprint 4 UI | 100% — all parameters configurable, debug harness from Sprint 1 |
| Error Handling | Across sprints | 90% — curves, multi-page, scale, gaps, user-assist. Rotated plans = stretch goal. |

Use the Expanded Prompts Replace the short sprint prompts with these expanded versions. They cover every detail from the original spec. Print this document alongside the master plan and session guide — when you reach a sprint, use the expanded prompt from HERE instead of the compressed one.