DIRA DREAM

Practical Playbook

How to Actually Use Claude Code Day by Day

Expanded Prompts • Session Order • Testing Schedule • Success Factors

Companion to the Complete Execution Plan  |  April 2026

# 1. How to Use Claude Code: The Practical Reality

The Honest Truth Pasting prompts alone will not build DiraDream. The prompts get Claude Code started in the right direction with the right agent and knowledge. YOUR job is to: (1) review every plan before approving, (2) test output on real PDFs, (3) iterate when things break, (4) make judgment calls Claude Code cannot. You are the product owner, architect, and quality gate. Claude Code is a very fast, very capable junior engineer who needs supervision.

## 1.1 What One Claude Code Session Actually Looks Like

Here is what happens when you paste a prompt:

- You paste the prompt. Claude Code reads it and the CLAUDE.md file.

- Claude Code presents its PLAN. It lists files to create, algorithm approach, edge cases, and tests. This takes 30–60 seconds. READ THIS CAREFULLY. This is where you catch bad approaches before any code is written.

- You review and either approve or redirect. "Looks good, proceed." or "No, don’t use flood fill for room detection — use planar face finding instead." This is your highest-leverage moment.

- Claude Code implements. It writes code in small chunks, committing after each function. This takes 5–20 minutes depending on complexity.

- Claude Code runs tests and shows output. You verify tests pass and that the output makes sense. If tests fail, Claude Code fixes and re-runs.

- You do a manual sanity check. For geometry: open the debug viewer and look at the output. For UI: open the browser and check it. For 3D: walk through the model. AI cannot replace your eyes.

- Claude Code updates CLAUDE.md. Edge cases discovered, parameters calibrated, status updated.

- You decide: next task, or iterate on this one. If the output is 80% right but has issues, paste a follow-up prompt to fix specific problems before moving on.

One prompt ≠ one task done. A single sprint prompt may require 3–5 back-and-forth exchanges before the task is truly complete. That’s normal. The prompts in the master document are STARTERS, not one-shots.

## 1.2 Do I Tell Claude Code Which Agent to Use Every Time?

Yes, explicitly, every time. The CLAUDE.md file tells Claude Code that the agent system exists and provides routing rules, but it will NOT automatically switch agents. You must start each task with: "Load agent [CODE]. Read /agents/[file].md. Load knowledge: [list all files]."

Think of it this way: CLAUDE.md is the employee handbook. The agent prompt is the meeting brief. You need both, and you hand out the brief at the start of each meeting.

Exception: For validation chains, Claude Code can switch agents within a session if you instruct it upfront: "After completing this task as agent VG, switch to agent ARC and validate." Include this in every prompt.

## 1.3 Why the Prompts Look Short

The prompts in the master plan are compressed to fit everything in one document. In practice, each prompt should be expanded with:

- Specific test PDF reference: "Test this against /docs/test-pdfs/sample-01.pdf and sample-02.pdf."

- Expected output examples: "The kitchen should be detected as a room of ~10sqm with stove fixture. See /docs/reference-screenshots/expected-kitchen-detection.png."

- Known issues from previous sessions: "In the last session, merging collinear segments was too aggressive on sample-02 — it merged across a 90° corner. Make sure angle_tol is strictly enforced."

- Edge cases you’ve discovered: "Sample-03.pdf has a wall that curves slightly — it’s not a straight line. Handle this gracefully."

The master plan prompts are templates. You add context from your CLAUDE.md, test results, and visual inspection as the project progresses.

# 2. Exact Session-by-Session Playbook

This is the literal order in which you sit down and work. Each "session" is one Claude Code interaction (which may have multiple exchanges within it).

Before You Start Any Session 1. Open CLAUDE.md and read the current status. 2. Check which branch you should be on. 3. Have the master plan open to the current sprint section. 4. Have your test PDFs accessible. 5. Have the browser open to your dev server for visual checks.

## Pre-Work (Before Day 1)

Do this yourself, not with Claude Code:

- Collect 3–5 Israeli contractor vector PDFs from friends, family, forums, Facebook groups

- Identify a real architect who can give you 2–3 hours to review output (even informally)

- Create a GitHub account and repository (diradream)

- Install Claude Code, Node.js, Python 3.12, Docker on your machine

- Read the master plan Sections 1–5 to understand the architecture and agent system

## Session 1: Project Scaffold (Day 1, ~1 hour)

What you paste:

✂ Session 1 — Full Expanded Prompt

I am building DiraDream, an Israeli proptech app that converts contractor vector PDFs into interactive 2D/3D floorplans. Full project context is in CLAUDE.md. Load agent FS. Read /agents/fs-fullstack.md for your persona. Load knowledge: /docs/knowledge/hebrew-rtl-guide.md. TASK 1: Create the monorepo project structure: diradream/ backend/ api/ # FastAPI routes geometry/ # PDF extraction, healing, room detection models/ # SQLAlchemy + PostGIS models services/ # Business logic tests/ test_geometry/ # Geometry unit tests test_api/ # API integration tests requirements.txt pytest.ini frontend/ src/ components/ # React UI components canvas/ # 2D floorplan renderer (Konva.js) three/ # 3D engine (Three.js, Phase 2) i18n/ he.json # Hebrew translations hooks/ types/ package.json vite.config.ts tsconfig.json agents/ # AI agent persona files (I will populate these) docs/ knowledge/ # Agent knowledge base files test-pdfs/ # Sample Israeli contractor PDFs reference-screenshots/ # Annotated expected output images architecture/ # Architecture decision records docker-compose.yml # FastAPI + PostgreSQL + PostGIS CLAUDE.md # Project brain (I will paste the template) .gitignore README.md Python requirements.txt: pymupdf shapely scipy networkx fastapi uvicorn numpy sqlalchemy psycopg2-binary python-multipart pydantic npm packages: react react-dom typescript vite @vitejs/plugin-react three @react-three/fiber @react-three/drei konva react-konva react-intl lucide-react Docker compose: backend: FastAPI on port 8000, auto-reload in dev db: PostgreSQL 16 + PostGIS on port 5432 Hebrew RTL setup: - index.html: <html lang='he' dir='rtl'> - Import Heebo font from Google Fonts in index.html - Create frontend/src/i18n/he.json with basic keys: app_name, upload_button, processing, rooms_detected, etc. - Configure react-intl provider in App.tsx .gitignore: __pycache__ node_modules .env *.pdf dist/ build/ .DS_Store FOLLOW Plan-Execute-Verify protocol. After completion, switch to agent UX persona and verify: - Hebrew text renders correctly in RTL direction - Heebo font loads - Layout is right-to-left Commit: 'feat(init): monorepo scaffold with Hebrew RTL skeleton'

After this session, you should have: A working project that runs (docker-compose up), a React page showing Hebrew text, and a FastAPI health endpoint. Verify this by opening localhost:3000 and localhost:8000/api/health in your browser.

Your manual check: Open the browser. Does the Hebrew text display right-to-left? Does the Heebo font load? Does the API return {status: ok}? If yes, commit and move on.

## Session 2: Create Agent Files + CLAUDE.md (Day 1, ~30 min)

What you do: Create the 10 agent .md files in /agents/ and the CLAUDE.md file by copy-pasting from the master plan (Section 4 and Section 5). This is a manual step — you’re populating the agent system.

You can ask Claude Code to help: "Create the file /agents/vg-vector-geometry.md with the following content: [paste from master plan]." Repeat for all 10 agents.

## Session 3: Create Initial Knowledge Base Files (Day 2, ~1 hour)

What you paste:

✂ Session 3 — Knowledge Base Bootstrap

Read CLAUDE.md. We need to create the initial knowledge base files that our AI agents will reference. Create these files in /docs/knowledge/: 1. hebrew-rtl-guide.md - Comprehensive guide covering: - dir=rtl on root element - CSS logical properties (margin-inline-start not margin-left) - Heebo font configuration - react-intl setup with he.json - Number formatting (Western digits, period decimal separator) - Date formatting (DD/MM/YYYY) - Common RTL pitfalls (icons that shouldn't mirror, bidirectional text) 2. pdf-vector-spec.md - Reference covering: - PDF content stream path operators: m (moveto), l (lineto), c (curveto), re (rectangle), h (closepath), S (stroke), f (fill) - Graphics state: line width, color, dash pattern - Coordinate system: origin bottom-left, units = 1/72 inch default - How PyMuPDF's get_drawings() maps to these operators - Why segments appear fragmented (path construction patterns) 3. api-contracts.md - Initial API spec: - POST /api/extract - upload PDF, return extracted geometry JSON - POST /api/heal - run healing pipeline on geometry - POST /api/detect-rooms - detect rooms from healed geometry - GET /api/apartment/{id} - get processed apartment data - Standard error format, authentication placeholder 4. data-model.md - Initial PostgreSQL schema: - users table (id, email, phone, preferences jsonb) - apartments table (id, user_id, source_pdf_path, plan_data jsonb, confidence_score, created_at) - rooms table (id, apartment_id, polygon geometry, area_sqm, room_type, confidence) - walls table (id, apartment_id, start_point, end_point, wall_type, thickness, is_structural, confidence) Make each file comprehensive enough to be a useful reference. These are living documents - they will grow as we build. Commit: 'docs(knowledge): initial knowledge base files'

## Session 4: PDF Extraction (Day 3–4, ~2 hours)

What you paste: The Sprint 1 Extraction prompt from the master plan, PLUS:

✂ Session 4 — Expanded Extraction Prompt

Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL knowledge: /docs/knowledge/pdf-vector-spec.md /docs/knowledge/israeli-plan-conventions.md We have test PDFs in /docs/test-pdfs/. I have uploaded [X] files. TASK: Build backend/geometry/extraction.py Function extract_vectors(pdf_path: str, page_num: int = 0) -> dict: """Extract all vector geometry from a PDF page.""" 1. Open PDF with fitz.open(pdf_path) 2. Get page: doc[page_num] 3. Extract drawings: page.get_drawings() 4. For each drawing path, parse items into segments: - 'l' items -> line segments [(x1,y1), (x2,y2)] - 're' items -> 4 line segments (rectangle edges) - 'c' items -> approximate bezier as polyline (N=10 points) - 'qu' items -> approximate quadratic bezier similarly 5. For each segment, capture metadata: - stroke_width: float (from path['width']) - stroke_color: tuple (from path['color']) - fill_color: tuple or None (from path['fill']) - dash_pattern: list or None - is_closed: bool (path has 'h' item) 6. Extract text: page.get_text('dict') - For each text span: content, bbox (x0,y0,x1,y1), font_size 7. Return { 'segments': [{'start': [x1,y1], 'end': [x2,y2], 'width': float, 'color': [...], 'dash': [...]}], 'texts': [{'content': str, 'bbox': [...], 'font_size': float}], 'page_size': [width, height], 'segment_count': int } Function crop_legend(data: dict, method='envelope') -> dict: """Remove kartisiyyah (legend/title block) from extracted data.""" 1. Find all segments with width > 80th percentile (thick = walls) 2. Find the bounding box of these thick segments = apartment area 3. Add 10% padding to bbox 4. Filter: keep only segments+texts whose center is inside padded bbox 5. Return filtered data + crop_report {original_count, filtered_count, crop_bbox, removed_count} Function compute_stroke_histogram(segments) -> dict: """Analyze stroke width distribution for classification.""" 1. Collect all unique stroke widths 2. Compute histogram with auto bins 3. Use scipy KDE to find peaks = natural clusters 4. Return {widths: [...], peaks: [...], suggested_thresholds: [...]} TESTS (in backend/tests/test_geometry/test_extraction.py): - test_extract_simple_rectangle_pdf (create synthetic PDF with fitz) - test_extract_with_text_annotations - test_crop_legend_removes_outside_elements - test_crop_legend_preserves_apartment_elements - test_stroke_histogram_identifies_clusters - test_extract_real_pdf (if test PDFs available) After all tests pass, switch to agent ARC. ARC: review the extraction output for sample-01.pdf. - Are wall segments captured? Are they the right thickness ranges? - Was the legend cropped correctly? - Are text annotations (dimensions, room names) captured? Report: PASS or FAIL with specific issues. Commit each function separately with its tests.

Your manual check: After this session, look at the extracted segment data. Does it make sense? If you have the debug harness (next session), visualize it. If not, check the JSON: are there hundreds/thousands of segments? Are stroke widths clustered in 2–4 groups? Does the crop remove the legend area?

# 3. Manual Testing Schedule

Rule of thumb: Test the frontend in a browser after every session that changes UI. Test on a real PDF after every session that changes the geometry pipeline. Test on mobile at least once per sprint.

| When | What to Test | How | Time |
| --- | --- | --- | --- |
| After every UI session | Hebrew renders RTL, fonts load, layout correct | Open localhost:3000 in Chrome. Check RTL. Resize to mobile width. | 5 min |
| After every geometry session | Extraction/healing/rooms work on test PDFs | Run debug harness. Upload each test PDF. Visual inspection. | 15–30 min |
| After Sprint 1 complete | Debug harness fully functional | Upload 3+ PDFs. Toggle layers. Click segments. Check histogram. | 30 min |
| After Sprint 2 complete | Healing pipeline works | Upload PDFs. Toggle before/after healing. Check for gaps, over-merges. | 45 min |
| After Sprint 3 complete | Rooms detected, walls classified correctly | Upload PDFs. Verify room count, types, areas match expectations. | 45 min |
| After Sprint 4 complete | Full 2D plan interactive and usable | Upload PDF end-to-end. Pan/zoom. Click rooms. Measure distances. Check Hebrew. | 1 hour |
| After Phase 1 (Sprint 4) | COMPREHENSIVE: 7–10 PDFs end-to-end | Test every PDF. Document failures. Screenshot expected vs actual. This is your gate. | 2–3 hours |
| After Sprint 6 complete | 3D walkthrough feels right | Walk through 3D model. Check wall heights. Open doors. Look out windows. | 30 min |
| After Phase 2 (Sprint 7) | 3D + views accurate | Walk every room. Check dimensions match 2D. Verify window views face right direction. | 1 hour |
| After Sprint 10 | Furniture fits correctly | Place furniture in rooms. Verify clearance warnings. Try blocking a door. | 30 min |
| Weekly throughout | Mobile responsiveness | Test on actual phone (not just Chrome devtools). Hebrew readable? Touch works? | 15 min |
| Pre-beta (Sprint 13) | Full user journey with fresh eyes | Give the app to someone who hasn’t seen it. Watch them. Don’t help. Note confusion. | 1–2 hours |

The Debug Harness Is Your Best Friend After Sprint 1, the debug harness lets you visually inspect EVERYTHING: raw segments, stroke width clusters, healing before/after, room detection, wall classification. Use it after EVERY geometry session. Upload a PDF, look at it, see if it makes sense. This 5-minute visual check catches more bugs than an hour of reading test output.

# 4. Will This Project Succeed? Honest Assessment

## 4.1 What Will Work Well

- Claude Code + agent system for code generation: This will produce 80–90% of the code you need, faster than a single developer. The agent personas focus Claude Code on the right domain for each task.

- The pipeline architecture: Extract → classify → heal → rooms → 2D → 3D is a solid, testable pipeline. Each step can be debugged independently.

- Hebrew RTL from day one: Retrofitting RTL is 10x harder than building it in. This plan avoids that trap.

- The validation chain concept: Having Claude Code review its own work from a different agent persona catches a class of errors that single-perspective development misses.

## 4.2 Where You’ll Hit Walls

- The healing pipeline on diverse PDFs: This WILL break on some PDFs. Every Israeli architect uses different tools and conventions. Parameters that work on one PDF will fail on another. Budget 2–3 weeks of iteration beyond what’s planned in Sprint 2.

- AI agent knowledge limits: The agents are as good as their knowledge files. Initially, those files are generic. They improve dramatically after you test on 10+ real PDFs and update them with real findings. Weeks 1–4 will be rough; weeks 5–8 will be much better.

- 3D walkthrough performance on mobile: Three.js apartment-scale scenes with texture-mapped windows will be heavy. Plan for performance optimization sprints that aren’t in the current plan.

- Cost estimation accuracy: Without real contractor pricing data, cost estimates will be wide ranges at best. This feature becomes credible only after you get real market data from a proptech connection.

## 4.3 Success Factors (in priority order)

- 1. Collect 20+ Israeli PDFs before Sprint 2 ends. This is your training data. Without it, you’re building blind.

- 2. Get a real architect to review output for 2–3 hours. Even a brief human review of your first 5 PDF outputs will reveal issues the AI agents miss and dramatically improve your knowledge files.

- 3. Don’t skip the debug harness. Build it in Sprint 1. Use it obsessively. It’s your #1 debugging tool.

- 4. Update knowledge files aggressively. After every edge case, after every failed PDF, update the relevant .md files. The agents get smarter as the knowledge base grows.

- 5. Ship a working Phase 1 before starting Phase 2. The 2D plan must be accurate before you build a 3D model on top of it. Resist the urge to jump ahead.

## 4.4 Realistic Timeline

The master plan shows 24 weeks to beta. In reality:

- Phase 1 (PDF to 2D): Plan says 8 weeks. Likely 10–12 weeks due to PDF edge cases and healing iteration.

- Phase 2 (3D): Plan says 8 weeks. Likely on track if Phase 1 is solid. If Phase 1 is shaky, Phase 2 will cascade.

- Phase 3–4 (AI + Market): Plan says 8 weeks. These are more predictable because they’re built on standard patterns.

- Realistic total: 7–9 months to a credible beta, not 6. Plan for 8 months.

# 5. Follow-Up Prompt Templates

Use these when Claude Code’s first attempt needs work:

✂ When the output has bugs

Still in agent [CODE] persona. The previous output has issues: Issue 1: [describe specific problem, e.g., 'room detection merged the bathroom and hallway into one room on sample-02.pdf'] Issue 2: [another specific problem] Fix these issues. Do not rewrite everything - fix only the affected code. Run tests after fixing. Show the specific test that now passes. Update CLAUDE.md Known Edge Cases if this is a new pattern.

✂ When you need more tests

Still in agent [CODE] persona. The code works on sample-01 and sample-02, but I need more confidence. Add tests for: - [specific edge case from a new PDF] - [scenario you're worried about] - [regression test for a bug you fixed] Run the full test suite after adding. Show all results.

✂ When you need to update knowledge files

We discovered new edge cases from testing. Update the knowledge files: 1. Add to /docs/knowledge/[file].md: [specific new information] 2. Update CLAUDE.md Known Edge Cases: [date] [description] - status: [open/resolved] 3. Update Working Parameters: [parameter] changed from [old] to [new] based on [which PDF]

✂ When starting a new session (ALWAYS use this opener)

Read CLAUDE.md. Confirm you understand: 1. What phase and sprint we're in 2. What was accomplished in the last session 3. What the current branch is 4. Any open edge cases or issues Then: Load agent [CODE]. Read /agents/[file].md. Load ALL knowledge: [list every relevant .md file]. Today's task: [description]

You Are Ready You have: (1) The master execution plan with all agents, knowledge files, and sprint prompts. (2) This playbook explaining how to actually use it session by session. (3) Expanded prompts for the first 4 critical sessions. (4) Follow-up templates for common situations. (5) A testing schedule. (6) An honest success assessment. Start by collecting PDFs and setting up the project scaffold. The hardest part isn’t the code — it’s the geometry healing on real Israeli PDFs. Everything else builds on that foundation. בהצלחה!