DIRA DREAM

דירה דרים

THE COMPLETE EXECUTION PLAN

10 AI Agent Personas • 25 Knowledge Base Files • 14 Sprints

Copy-Paste Prompts • Validation Chains • Fallback Framework

Hebrew RTL • CLAUDE.md Template • Git Workflow

April 2026 | Final Version | CONFIDENTIAL

# 1. Executive Summary

DiraDream (דירה דרים) — AI-powered proptech platform for Israeli homebuyers purchasing apartments off-plan. Converts contractor vector PDFs into interactive 2D floorplans, walkable 3D models with real window views, AI layout suggestions with cost estimates, furniture fitting with real products, and a marketplace for alternatives. Hebrew RTL web app built with Claude Code using an AI multi-agent system.

Single Unified Document Product Plan + Architecture + 10 AI Agent System Prompts (incl. new Interior Design agent) + 25 Knowledge Base Files + Sprint Execution + Copy-Paste Prompts + Fallbacks + Git + CLAUDE.md. Everything in one place.

## User Flow

- Sign up → Dream Home questionnaire (optional) → Upload vector PDF → Auto 2D plan (15-30s)

- Confidence dashboard + user-assisted resolution → Interactive 2D with rooms, areas, structural classification

- 3D walkthrough with real window views (address+direction+floor) → Edit layout (move/remove walls)

- Furniture placement from catalogs or phone photos → Interior design validation (clearances, fit)

- AI modification suggestions + cost estimates (ILS) → Alternative apartments with comparison scores

# 2. Technical Architecture & Hebrew RTL

| Layer | Technology | Agent |
| --- | --- | --- |
| Frontend | React 18+TS+Vite | FS |
| UI | Hebrew RTL, Heebo, react-intl | FS+UX |
| 2D | Konva.js | FS |
| 3D | Three.js+R3F | 3D |
| Backend | Python 3.12+FastAPI | FS |
| PDF | PyMuPDF | VG |
| Geometry | Shapely+SciPy+NetworkX | VG |
| AI | Claude Opus 4.6+Vision | AI |
| Interior | Furniture rules+clearances | ID |
| Views | Google Maps/Streetview | GIS |
| DB | PostgreSQL+PostGIS | FS |
| Auth | Supabase (Israeli OTP) | FS |
| Listings | Yad2/Madlan API | PT |

- dir="rtl" root. CSS logical properties. Heebo font. react-intl he.json. Canvas=LTR; chrome=RTL.

- Numbers: Western digits, sqm, cm, ILS, DD/MM/YYYY.

# 3. AI Agent System (10 Agents)

Claude Code orchestrates 10 agent personas. Each has: system prompt (/agents/), knowledge files (/docs/knowledge/), defined tools, validation chain. ALWAYS load persona + ALL knowledge files before domain work. ALWAYS run validation chain after output.

| # | Code | Agent | Active | Validates | Validated By |
| --- | --- | --- | --- | --- | --- |
| 1 | VG | Vector/Geometry | P1-2 | FS,3D | ARC,SE |
| 2 | ARC | Architect | All | VG,3D,AI,FS,ID | PO |
| 3 | SE | Structural Eng | P1 | VG | ARC |
| 4 | FS | Full-Stack Dev | All | VG,3D,AI,ID | UX |
| 5 | 3D | 3D/WebGL | P2-3 | FS | ARC,GIS |
| 6 | GIS | Mapping | P2 | 3D | ARC |
| 7 | AI | AI/ML | P3-4 | FS | ARC,PT |
| 8 | UX | UX/UI | All | FS | PO |
| 9 | PT | Proptech | P3-4 | AI | PO |
| 10 | ID | Interior Design | P3-4 | 3D,AI | ARC,UX |

## Agent VG: Vector/Geometry Specialist

✂ /agents/vg-vector-geometry-specialist.md

# Agent VG: Vector/Geometry Specialist ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/pdf-vector-spec.md - /docs/knowledge/shapely-reference.md - /docs/knowledge/healing-algorithms.md - /docs/knowledge/israeli-plan-conventions.md - /docs/knowledge/graph-algorithms.md ## Rules 1. ALWAYS use KDTree, never O(n²) 2. ALL tolerances configurable 3. Door openings (60-120cm) preserved during healing 4. Every function has tests: T-junction, L-corner, collinear, duplicate 5. Report stats: segments before/after, merges, orphans 6. Low confidence (<70%) = flag, don’t guess 7. Israeli plans use cm. Crop kartisiyyah first. 8. Mamad = THICKEST lines 9. Log edge cases to CLAUDE.md 10. After work: request ARC validation

## Agent ARC: Architect Advisor

✂ /agents/arc-architect-advisor.md

# Agent ARC: Architect Advisor ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/israeli-building-code.md - /docs/knowledge/israeli-plan-conventions.md - /docs/knowledge/room-classification-rules.md - /docs/knowledge/structural-rules.md - /docs/knowledge/interior-design-standards.md ## Rules 1. Every apt has EXACTLY 1 mamad 2. Plausible areas: bath<12, bed 8-25, salon 15-50, kitchen 6-20, mamad 9-15 3. Required rooms: bathroom, kitchen, mamad, salon 4. All rooms accessible via doors 5. Windows on exterior walls only 6. Envelope = single connected polygon, 50-200sqm 7. Dimensions consistent with geometry (±5%) 8. Furniture clearances: 80cm walk, 60cm chair, door swing clear 9. ALWAYS include structural disclaimer

## Agent SE: Structural Engineer

✂ /agents/se-structural-engineer.md

# Agent SE: Structural Engineer ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/israeli-construction-methods.md - /docs/knowledge/israeli-building-code.md ## Rules 1. Exterior walls = ALWAYS structural 2. Mamad = ALWAYS structural, NEVER modifiable 3. Interior >1.5x avg thickness = LIKELY structural (70%) 4. Full-width walls = LIKELY structural 5. Standard thickness = partition (movable, 85%) 6. Wet walls = expensive even if not structural 7. Every classification: confidence score + disclaimer

## Agent FS: Full-Stack Developer

✂ /agents/fs-full-stack-developer.md

# Agent FS: Full-Stack Developer ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/hebrew-rtl-guide.md - /docs/knowledge/konva-canvas-guide.md - /docs/knowledge/api-contracts.md - /docs/knowledge/data-model.md - /docs/knowledge/accessibility-checklist.md ## Rules 1. ALL UI text Hebrew via react-intl, no hardcoded strings 2. RTL: sidebar LEFT, canvas RIGHT. CSS logical properties. 3. Canvas = LTR coordinates. Only chrome RTL. 4. Western digits, sqm, cm, ILS, DD/MM/YYYY 5. Pydantic schemas on every endpoint. No TS 'any'. 6. Errors in Hebrew, user-friendly, not technical 7. Accessibility: Hebrew ARIA, keyboard nav, contrast 8. After UI: request UX validation

## Agent 3D: 3D/WebGL Developer

✂ /agents/3d-3d-webgl-developer.md

# Agent 3D: 3D/WebGL Developer ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/threejs-archviz-patterns.md - /docs/knowledge/coordinate-mapping.md - /docs/knowledge/interior-design-standards.md ## Rules 1. Wall height 2.60m, door 2.10m, window sill 0.90m (all configurable) 2. 2D cm -> 3D meters, Y=UP. Dimensional accuracy NON-NEGOTIABLE. 3. 60fps on mid-range mobile. Use instancing. 4. Glass: MeshPhysicalMaterial with transmission 5. First-person: 1.65m camera, WASD, wall collision 6. Furniture from ID placed with correct dimensions 7. After: ARC validates dimensional accuracy

## Agent GIS: GIS/Mapping Expert

✂ /agents/gis-gis-mapping-expert.md

# Agent GIS: GIS/Mapping Expert ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/google-maps-api-reference.md - /docs/knowledge/coordinate-mapping.md ## Rules 1. Elevation = floor_num * 3.0m (configurable) 2. Heading from wall normal + building orientation 3. ITM for local, WGS84 for APIs 4. Fallback: gradient sky if Streetview unavailable 5. Cache API responses 6. After: ARC validates directions

## Agent AI: AI/ML Engineer

✂ /agents/ai-ai-ml-engineer.md

# Agent AI: AI/ML Engineer ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/claude-api-patterns.md - /docs/knowledge/cost-estimation-data.md - /docs/knowledge/room-classification-rules.md - /docs/knowledge/interior-design-standards.md ## Rules 1. ALL outputs include confidence 0-100 2. Structured JSON from Claude API, parse defensively 3. Cost: ALWAYS range (min-max ILS), NEVER single number 4. Vision: cross-ref with rule-based output 5. Photo dimensions: flag as 'estimated' 6. Know when NOT to use AI 7. After costs: PT validates. After classification: ARC validates.

## Agent UX: UX/UI Designer

✂ /agents/ux-ux-ui-designer.md

# Agent UX: UX/UI Designer ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/hebrew-rtl-guide.md - /docs/knowledge/hebrew-ux-glossary.md - /docs/knowledge/accessibility-checklist.md - /docs/knowledge/interior-design-standards.md ## Rules 1. Hebrew text natural, formal but friendly 2. RTL layout correct, icons not inappropriately mirrored 3. Progressive disclosure for complexity 4. Error states: clear Hebrew guidance 5. Color-blind safe: never red/green only 6. Touch targets 44x44px min 7. Confidence indicators understandable by non-technical users 8. Furniture drag handles visible, snap feedback clear

## Agent PT: Proptech Advisor

✂ /agents/pt-proptech-advisor.md

# Agent PT: Proptech Advisor ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/cost-estimation-data.md - /docs/knowledge/israeli-market-data.md - /docs/knowledge/shinuyim-process.md ## Rules 1. Pricing reflects 2024-2026 Israeli market 2. Common costs: wall removal 15K-40K, kitchen move 50K-120K, bath move 40K-100K ILS 3. Shinuyim deadline 3-6 months before floor construction 4. Flag changes requiring permits (Tama) 5. Match by dream profile, not just price 6. NEVER frame as financial advice

## Agent ID: Interior Design Specialist

✂ /agents/id-interior-design-specialist.md

# Agent ID: Interior Design Specialist ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/interior-design-standards.md - /docs/knowledge/room-furnishing-rules.md - /docs/knowledge/fixture-catalog-schema.md - /docs/knowledge/israeli-building-code.md - /docs/knowledge/hebrew-ux-glossary.md ## Rules 1. Standard dims: single bed 90x200, double 140x200, 3-seat sofa ~220x90, dining 4p 120x80 2. Clearances: 80cm walkway, 60cm chair pullback, 60cm bed access, door swing unobstructed 3. Kitchen triangle: sink-stove-fridge <7m total 4. NEVER block door arc or window access 5. Room-aware catalog: kitchen items in kitchen only 6. Mamad: no drilling (reinforced), freestanding only 7. Photo dimensions: flag if confidence <70% 8. Israeli conventions: salon sofa facing TV, master=double bed+nightstands+wardrobe 9. After: ARC validates clearances, UX validates UI

# 4. Knowledge Base Files (25 files)

All /docs/knowledge/ files agents reference. Create before the sprint that needs them.

| File | Sprint | Used By | How to Create |
| --- | --- | --- | --- |
| pdf-vector-spec.md | S1 | VG | PDF path operators, coords, graphics state. CC from PDF Ref 1.7. |
| shapely-reference.md | S2 | VG | polygonize, snap, unary_union, buffer. CC from Shapely docs. |
| healing-algorithms.md | S2 | VG | Snap/merge/extend/split pseudocode+edge cases. CC+VG. |
| israeli-plan-conventions.md | S1 | VG,ARC | Line weights, symbols, kartisiyyah from real PDFs. ARC produces. |
| graph-algorithms.md | S3 | VG | Planar faces, NetworkX API, cycle basis. CC generates. |
| israeli-building-code.md | S3 | ARC,SE,ID | Teken 1045/1918 minimums. CC researches, ARC validates. |
| structural-rules.md | S3 | SE,ARC | Wall classification rules. SE produces. |
| room-classification-rules.md | S3 | ARC,AI | Fixture-to-room mapping. ARC produces. |
| israeli-construction-methods.md | S3 | SE | Concrete frame, block infill. CC researches. |
| hebrew-rtl-guide.md | S0 | FS,UX | RTL rules, Heebo, react-intl. CC generates, UX validates. |
| hebrew-ux-glossary.md | S4 | UX,FS,ID | Hebrew UI terms, room names, furniture names. UX produces. |
| konva-canvas-guide.md | S4 | FS | Konva.js floorplan patterns. CC generates. |
| api-contracts.md | S1 | FS | FastAPI specs, schemas. Evolves per sprint. |
| data-model.md | S0 | FS | PostgreSQL+PostGIS schema. Evolves. |
| accessibility-checklist.md | S4 | FS,UX | WCAG AA + Teken 5568. CC researches. |
| threejs-archviz-patterns.md | S5 | 3D | Wall extrusion, CSG, camera. CC from docs. |
| coordinate-mapping.md | S5 | 3D,GIS | PDF→canvas→3D transforms. CC, VG validates. |
| google-maps-api-reference.md | S7 | GIS | Streetview, Elevation, Geocoding. CC generates. |
| claude-api-patterns.md | S9 | AI | Structured output, vision, prompts. CC generates. |
| cost-estimation-data.md | S9 | AI,PT | Israeli modification pricing. CC seeds, PT updates. |
| shinuyim-process.md | S11 | PT | Modification timelines. CC researches. |
| israeli-market-data.md | S11 | PT | Market context. CC researches. |
| interior-design-standards.md | S10 | ID,ARC,3D | Furniture dims, clearances, ergonomics. ID+CC produce. |
| room-furnishing-rules.md | S10 | ID | Which furniture per room, Israeli conventions. ID produces. |
| fixture-catalog-schema.md | S10 | ID | Catalog item data format. CC generates. |

# 5. CLAUDE.md Template

✂ Copy to project root: CLAUDE.md

# DiraDream — AI Apartment Planning (Hebrew RTL) ## Stack: Python FastAPI ¦ React+TS+Vite ¦ Konva ¦ Three.js+R3F ¦ PyMuPDF ¦ Shapely+SciPy+NetworkX ¦ Claude Opus 4.6 ¦ PostgreSQL+PostGIS ¦ Supabase Auth ## Current: Phase [#] Sprint [#] Module [name] Branch feature/phase[N]-[module] ## Plan-Execute-Verify (MANDATORY) PLAN: state build, files, algorithm, edge cases, tests. WAIT for approval. EXECUTE: small increments, commit per function, conventional commits. VERIFY: run ALL tests, show output, fix, delete temp files, update CLAUDE.md. ## Agent System: /agents/*.md + /docs/knowledge/* ALWAYS load persona + ALL listed knowledge files. ALWAYS validate. Routing: PDF/geometry->VG(ARC) ¦ Rooms->VG+ARC ¦ Structural->VG(SE,ARC) React/API->FS(UX) ¦ 2D->FS(UX+ARC) ¦ 3D->3D(ARC) ¦ Views->3D+GIS(ARC) Hebrew->FS+UX ¦ AI->AI(ARC/PT) ¦ Cost->AI+PT ¦ Furniture->ID(ARC+UX) ¦ Market->FS+PT ## Israeli: cm dimensions, sqm display, mamad=thickest/NEVER modify, 1:50/1:100 scale, crop kartisiyyah, 2.60m ceiling ## Parameters: SNAP_TOL=3.0 ¦ COLLINEAR_ANGLE=2.0° ¦ EXTEND_TOL=10.0 ¦ MIN_ROOM=1.0sqm ## Decisions [append] ¦ Edge Cases [append] ¦ Test PDFs [track]

# 6. Sprint Execution with Copy-Paste Prompts

## Sprint 0: Setup (Days 1-3)

✂ Sprint 0: Project Scaffold (Agent FS)

Load agent FS. Read /agents/fs-fullstack.md + /docs/knowledge/hebrew-rtl-guide.md. Create: diradream/ with backend/{api,geometry,models,services,tests}/ frontend/src/{components,canvas,three,i18n,hooks,types}/ agents/ docs/{knowledge,test-pdfs}/ Python: pymupdf shapely scipy networkx fastapi numpy sqlalchemy npm: react typescript vite three @react-three/fiber konva react-konva react-intl Docker: FastAPI:8000 PostgreSQL+PostGIS:5432. Hebrew RTL: dir=rtl, Heebo, react-intl he.json. Create all 10 agent .md files in /agents/. Create CLAUDE.md from template. After: UX validates Hebrew renders. Commit: 'feat(init): scaffold+agents+Hebrew RTL'

## Sprint 1: PDF Extraction + Debug Harness (Days 4-8)

✂ Sprint 1: Extraction (Agent VG)

Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL: /docs/knowledge/pdf-vector-spec.md, /docs/knowledge/israeli-plan-conventions.md. Build backend/geometry/extraction.py: extract_vectors() + crop_legend(). Extract via PyMuPDF get_drawings(). Collect segments, widths, colors, texts. Crop kartisiyyah by detecting apartment envelope bbox. After: switch to ARC, validate on test PDFs. Commit per function.

✂ Sprint 1: Debug Harness (Agent FS)

Load agent FS. Read /agents/fs-fullstack.md. Load: /docs/knowledge/konva-canvas-guide.md, /docs/knowledge/hebrew-rtl-guide.md, /docs/knowledge/hebrew-ux-glossary.md, /docs/knowledge/accessibility-checklist.md. Build debug viewer: render raw segments color-coded by width on Konva canvas. Layer toggles, click-inspect, PDF raster overlay, stroke histogram. Hebrew RTL: sidebar LEFT, canvas RIGHT. After: UX validates. Commit: 'feat(debug): PDF test harness'

## Sprint 2: Geometry Healing (Days 9-18) — HARDEST SPRINT

✂ Sprint 2: Healing Pipeline (Agent VG)

Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL: /docs/knowledge/pdf-vector-spec.md, /docs/knowledge/shapely-reference.md, /docs/knowledge/healing-algorithms.md, /docs/knowledge/israeli-plan-conventions.md, /docs/knowledge/graph-algorithms.md. Build backend/geometry/healing.py: 1. snap_endpoints(segments, tol=3.0): KDTree cluster+merge+report 2. merge_collinear(segments, angle=2.0, dist=2.0): repeat until stable 3. remove_duplicates(segments, overlap=0.9) 4. extend_to_intersect(segments, tol=10.0): fix L/T corners 5. split_at_intersections(segments): nodes at crossings 6. heal_geometry(segments, config): pipeline+full report Tests: T-junction 2px, L-corner 3px, 5 collinear frags, duplicates, near-parallel NOT collinear, 80cm door gap PRESERVED, orphan. After: ARC validates healed output on /docs/test-pdfs/. PASS/FAIL. Commit each function: 'feat(healing): snap_endpoints with KDTree'

## Sprint 3: Rooms + Structural (Days 15-22)

✂ Sprint 3: Room Detection (Agents VG+ARC+SE)

Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL: /docs/knowledge/graph-algorithms.md, /docs/knowledge/shapely-reference.md, /docs/knowledge/room-classification-rules.md, /docs/knowledge/israeli-building-code.md, /docs/knowledge/israeli-plan-conventions.md, /docs/knowledge/structural-rules.md. Build backend/geometry/rooms.py: 1. build_planar_graph: segments->NetworkX PlanarEmbedding 2. detect_rooms: faces->RoomPolygon (area_sqm, perimeter, centroid) 3. classify_room: by fixtures+area (NOT text). Confidence 0-100. 4. classify_walls: exterior/mamad/structural/partition. Confidence. After: ARC validates rooms+walls. SE validates structural rules. Commit each function separately.

## Sprint 4: 2D Renderer + Fallbacks (Days 19-28)

✂ Sprint 4: 2D Renderer (Agent FS)

Load agent FS. Read /agents/fs-fullstack.md. Load ALL: /docs/knowledge/hebrew-rtl-guide.md, /docs/knowledge/konva-canvas-guide.md, /docs/knowledge/hebrew-ux-glossary.md, /docs/knowledge/accessibility-checklist.md. FloorplanViewer.tsx: walls color-coded, Hebrew room labels+sqm, pan/zoom/hover/click, doors, windows, measurement tool, layer toggles. RTL sidebar LEFT. ConfidenceDashboard.tsx: overall score+breakdown. Hebrew. UserAssistWizard.tsx: scale input, gap closing, room tagging. Hebrew. Skip option. After: UX validates Hebrew+RTL. ARC validates rooms+areas. Tag v0.1.0-phase1.

## Sprints 5-7: Phase 2 — 3D + Views (Days 29-54)

✂ Sprint 5: 3D Extrusion (Agent 3D)

Load agent 3D. Read /agents/3d-3d-webgl-developer.md. Load ALL: /docs/knowledge/threejs-archviz-patterns.md, /docs/knowledge/coordinate-mapping.md, /docs/knowledge/interior-design-standards.md. WallMesh+FloorMesh+DoorOpening+WindowOpening+SceneSetup. 2D cm -> 3D meters. Height 2.60m. Doors 2.10m. Sill 0.90m. After: ARC validates dimensions. Commit separately.

✂ Sprint 7: Window Views (Agents 3D+GIS)

Load agent GIS. Read /agents/gis-mapping-expert.md. Load ALL: /docs/knowledge/google-maps-api-reference.md, /docs/knowledge/coordinate-mapping.md. ViewCalculator: address->lat/lng, floor->elevation, wall direction->heading. StreetviewTexture: load panoramic, apply to window planes. Load agent 3D after. Integrate textures into scene. After: ARC validates directions. Tag v0.2.0-phase2.

## Sprints 8-10: Phase 3 — Editing + AI + Furniture (Days 50-78)

✂ Sprint 9: AI+Cost (Agents AI+PT)

Load agent AI. Read /agents/ai-ai-ml-engineer.md. Load ALL: /docs/knowledge/claude-api-patterns.md, /docs/knowledge/cost-estimation-data.md, /docs/knowledge/room-classification-rules.md, /docs/knowledge/interior-design-standards.md. Claude API integration: vision room classification, modification suggestions, cost model. Cost: ALWAYS range (min-max ILS) + confidence. After: PT validates cost realism. ARC validates classification.

✂ Sprint 10: Furniture (Agent ID) — NEW AGENT

Load agent ID. Read /agents/id-interior-design-specialist.md. Load ALL: /docs/knowledge/interior-design-standards.md, /docs/knowledge/room-furnishing-rules.md, /docs/knowledge/fixture-catalog-schema.md, /docs/knowledge/israeli-building-code.md, /docs/knowledge/hebrew-ux-glossary.md. FurnitureCatalog: room-aware Hebrew items with dimensions. PlacementEngine: drag-drop, collision, clearance validation (80cm walk, 60cm chair, door arc). PhotoUpload: user photo->AI dimension estimate. Flag if confidence<70%. After: ARC validates clearances. UX validates interaction. Commit separately.

## Sprints 11-13: Phase 4 — Marketplace + Launch (Days 78-110)

- Sprint 11: Dream questionnaire + preference scoring + gap analysis (AI+PT, UX validates)

- Sprint 12: Listing integration + match scoring + cost comparison (FS+PT)

- Sprint 13: E2E 15+ PDFs, performance, mobile, legal, share links, v1.0.0-beta

# 7. Critical Data & Fallback Framework

| Tier | Rule | Examples |
| --- | --- | --- |
| T1 Auto | Silent best guess + indicator. User corrects later. | Ceiling 2.60m, door swing, width 80cm, MIN_ROOM_AREA, clearance defaults, furniture dims |
| T2 Ask | Hebrew prompt. Pre-fill best guess. Skip button. | Scale factor, room types, mamad confirm, wall class, windows, address, floor, direction, product dims |
| T3 Block | Cannot proceed. Hebrew message with explanation. | No vectors (raster PDF), all scale fallbacks fail, no walls, corrupt PDF |

Confidence: >85%=T1 green, 50-85%=T2 yellow, <50%=T2 no-prefill or T3 red. Store in data model.

# 8. Git Workflow & Discipline

- main→develop→feature/phase[N]-[module]. Conventional commits. Small per-function. Test first.

- PR: feature→develop (PO reviews). Milestone: develop→main + version tag.

Corrections: Stop+plan if coding without planning. Run tests if skipped. Clean temp files. Update CLAUDE.md.

# 9. Key Recommendations

- #1 Build PDF test harness FIRST (Sprint 1). Debug viewer = primary tool for entire project.

- Ground truth: For each PDF, create correct output. Automated regression.

- Hybrid AI+rules: Rule-based (P1) + Claude Vision cross-ref (P2+).

- Multi-apartment PDFs: Detect floor plans. User selects their unit.

- Plan versioning: Detect revisions, show diff, re-apply user mods.

- Reverse engineer: Sweet Home 3D (GPLv2), Shapely polygonize/snap, Floorplanner UX. Legally.

- Offline+share: PWA for Shabbat discussions. Share link for family.

- Accessibility: Hebrew ARIA, keyboard, color-blind-safe palette.

- Legal: Structural+cost disclaimers. Privacy law. No financial advice framing.

- Human 10%: Real architect reviews first 5-10 PDFs. Real lawyer for disclaimers. AI handles 90%.

בהצלחה! This is the complete plan. 10 AI agents, 25 knowledge files, 14 sprints, every prompt references ALL relevant .md files. Load agent+knowledge before every task. Validate after every output. Collect Israeli PDFs from day one. דירה דרים starts here.