DIRA DREAM

Session-by-Session Guide

What to Create Once vs. What to Paste Every Session

Complete Sprint 0 + Sprint 1 Walkthrough with Expanded Prompts

April 2026 | Companion to the Complete Execution Plan

# 1. The Three Categories of Inputs

| Category | When | What | How Often |
| --- | --- | --- | --- |
| ONE-TIME SETUP | Day 1–2 of the project, before any coding | CLAUDE.md, all 10 agent .md files, initial knowledge base .md files, project structure | ONCE. Then only update/append, never recreate. |
| SESSION OPENER | Start of EVERY Claude Code session | "Read CLAUDE.md. Load agent [X]. Load knowledge files [list]." | EVERY session. 30 seconds to paste. Non-negotiable. |
| TASK PROMPT | After the session opener, for each specific task | The actual work: "Build function X", "Fix bug Y", "Add feature Z" | 1–3 per session. Each may need follow-up exchanges. |

Think of it like a kitchen: One-time setup = installing the oven and stocking the pantry. Session opener = putting on your apron and reading the recipe. Task prompt = actually cooking each dish.

# 2. One-Time Setup (Day 1–2): Everything You Create Once

Do this BEFORE Sprint 0. These files live in your repo forever. You update them as the project progresses, but you only create them once.

## Step 1: Create CLAUDE.md (you paste this ONCE)

This is the file Claude Code reads automatically on every session. You paste it once into your project root. From then on, you only APPEND to it (new edge cases, decisions, parameter changes).

✂ ONE-TIME: Create this file at /CLAUDE.md

# DiraDream — AI Apartment Planning (Hebrew RTL) ## Stack Backend: Python 3.12+FastAPI ¦ Frontend: React 18+TS+Vite ¦ 2D: Konva.js 3D: Three.js+R3F ¦ PDF: PyMuPDF ¦ Geometry: Shapely+SciPy+NetworkX AI: Claude Opus 4.6 ¦ DB: PostgreSQL+PostGIS ¦ Auth: Supabase ## Current Phase Phase: 1 ¦ Sprint: 0 ¦ Module: project-setup ¦ Branch: main ## Plan-Execute-Verify (MANDATORY) PLAN: state what you build, files, algorithm, edge cases, tests. WAIT for approval. EXECUTE: small increments, commit per function. VERIFY: run ALL tests, show output, delete temp files, update this file. ## Agent System Load agent persona from /agents/[code].md before domain work. Load ALL knowledge files listed in the agent persona. Run validation chain after producing output. ## Agent Routing PDF/geometry -> VG (validated by ARC) Rooms/classification -> VG+ARC ¦ Structural -> VG (validated by SE, ARC) React/API -> FS (validated by UX) ¦ 2D renderer -> FS (validated by UX+ARC) 3D model -> 3D (validated by ARC) ¦ Views -> 3D+GIS (validated by ARC) Hebrew UI -> FS+UX ¦ AI features -> AI (validated by ARC/PT) Cost estimation -> AI+PT ¦ Furniture -> ID (validated by ARC+UX) Marketplace -> FS+PT ## Israeli Conventions Dimensions: cm ¦ Display: sqm ¦ Scale: 1:50 or 1:100 ¦ Ceiling: 2.60m Mamad: thickest walls, 9-15sqm, NEVER modifiable ¦ Crop kartisiyyah first ## Working Parameters SNAP_TOLERANCE: 3.0 ¦ COLLINEAR_ANGLE: 2.0 ¦ EXTEND_TOLERANCE: 10.0 ¦ MIN_ROOM_AREA: 1.0 ## Architecture Decisions (append as made) ## Known Edge Cases (append as discovered) ## Test PDF Inventory (track: file, source, rooms, issues, status)

## Step 2: Create the 10 Agent Files (you create each ONCE)

Each agent gets one .md file in /agents/. You paste the system prompt from the master plan. Here are two examples — do the same for all 10:

✂ ONE-TIME: Create /agents/vg-vector-geometry.md

# Agent VG: Vector/Geometry Specialist ## Knowledge Files (ALWAYS load before working) - /docs/knowledge/pdf-vector-spec.md - /docs/knowledge/shapely-reference.md - /docs/knowledge/healing-algorithms.md - /docs/knowledge/israeli-plan-conventions.md - /docs/knowledge/graph-algorithms.md ## Rules 1. ALWAYS use KDTree, never O(n²) 2. ALL tolerances configurable, never hardcoded 3. Door openings (60-120cm) MUST be preserved during healing 4. Every function has tests: T-junction, L-corner, collinear, duplicate 5. Report stats: segments before/after, merges, orphans, confidence 6. Low confidence (<70%) = flag, don’t guess 7. Israeli plans use cm. Crop kartisiyyah first. 8. Mamad = THICKEST lines (thicker than exterior) 9. Log edge cases to CLAUDE.md 10. After completion: request ARC agent validation

✂ ONE-TIME: Create /agents/fs-fullstack.md

# Agent FS: Full-Stack Developer ## Knowledge Files (ALWAYS load for UI work) - /docs/knowledge/hebrew-rtl-guide.md - /docs/knowledge/konva-canvas-guide.md - /docs/knowledge/api-contracts.md - /docs/knowledge/data-model.md - /docs/knowledge/accessibility-checklist.md ## Rules 1. ALL UI text Hebrew via react-intl, no hardcoded strings 2. RTL: sidebar LEFT, canvas RIGHT. CSS logical properties. 3. Canvas = LTR coords. Only chrome RTL. 4. Western digits, sqm, cm, ILS, DD/MM/YYYY 5. Pydantic schema on every endpoint. No TS 'any'. 6. Errors in Hebrew, user-friendly 7. Accessibility: Hebrew ARIA, keyboard nav, contrast 8. After UI work: request UX validation

Repeat for: arc-architect.md, se-structural.md, 3d-webgl.md, gis-mapping.md, ai-ml.md, ux-ui.md, pt-proptech.md, id-interior-design.md. All prompts are in the master plan Section 4.

## Step 3: Create Initial Knowledge Files (you create each ONCE, then UPDATE)

Only create the knowledge files needed for the CURRENT sprint. Sprint 0 needs just 2:

- hebrew-rtl-guide.md — needed for Sprint 0 (project scaffold)

- data-model.md — needed for Sprint 0 (database setup)

Sprint 1 adds: pdf-vector-spec.md, api-contracts.md, israeli-plan-conventions.md

Sprint 2 adds: shapely-reference.md, healing-algorithms.md, graph-algorithms.md

And so on — each sprint adds its needed files. You can ask Claude Code to create them:

✂ Example: Ask Claude Code to create a knowledge file

Create the file /docs/knowledge/hebrew-rtl-guide.md with comprehensive content covering: - HTML dir=rtl attribute on root element - CSS logical properties (margin-inline-start not margin-left) - Heebo font from Google Fonts setup - react-intl configuration with he.json locale file - Number formatting: Western digits, period decimal, sqm, cm, ILS - Date: DD/MM/YYYY - Common RTL pitfalls: bidirectional text, icons that should NOT mirror - Konva.js canvas remains LTR coordinates Make it detailed enough to be a useful reference document. Commit: 'docs(knowledge): hebrew-rtl-guide.md'

Summary: One-Time Files CLAUDE.md (1 file) + Agent personas (10 files) + Knowledge base files (create as needed per sprint, eventually 25 files). Total one-time creation work: ~2 hours on Day 1–2. After that, you only UPDATE these files — never recreate.

# 3. Sprint 0: Complete Session-by-Session Walkthrough

Goal: Working project scaffold with Hebrew RTL, CI, and all setup files in place.

Duration: Day 1–2. About 3–4 Claude Code sessions.

## Session 0A: Project Scaffold (~45 min)

① SESSION OPENER (paste this EVERY session, changing the details):

✂ Session Opener (always first)

Read CLAUDE.md. Confirm you understand: - Current phase: 1, Sprint: 0, Module: project-setup - Current branch: main Load agent FS. Read /agents/fs-fullstack.md. Load knowledge: /docs/knowledge/hebrew-rtl-guide.md

② TASK PROMPT (paste this after the opener):

✂ Task: Create project structure

Create the DiraDream monorepo: diradream/ backend/ api/__init__.py, routes.py # FastAPI routes geometry/__init__.py # Will hold extraction, healing, rooms models/__init__.py # SQLAlchemy models services/__init__.py # Business logic tests/__init__.py test_geometry/__init__.py # Geometry test suite test_api/__init__.py # API test suite requirements.txt # pymupdf shapely scipy networkx # fastapi uvicorn numpy sqlalchemy # psycopg2-binary python-multipart pydantic main.py # FastAPI app entry point pytest.ini # pytest config frontend/ index.html # <html lang='he' dir='rtl'> + Heebo font src/ App.tsx # react-intl provider, RTL root main.tsx # React entry components/ # UI components canvas/ # 2D floorplan (Konva.js) three/ # 3D engine (Phase 2) i18n/he.json # Hebrew translations hooks/ types/ package.json # react react-dom typescript vite # three @react-three/fiber konva # react-konva react-intl lucide-react vite.config.ts tsconfig.json agents/ # AI agent personas (10 .md files) docs/knowledge/ # Knowledge base .md files docs/test-pdfs/ # Sample Israeli contractor PDFs docs/reference-screenshots/ # Expected output images docker-compose.yml # backend:8000 + postgres+postgis:5432 .gitignore # __pycache__ node_modules .env *.pdf dist/ README.md The FastAPI main.py should have: - CORS middleware allowing localhost:5173 (Vite dev server) - GET /api/health returning {'status': 'ok'} - File upload endpoint stub: POST /api/upload-pdf The React App.tsx should have: - IntlProvider with Hebrew locale - A simple page showing: app name in Hebrew, upload button placeholder - Verify dir='rtl' works visually Follow Plan-Execute-Verify. Show me the plan first, then implement. Commit: 'feat(init): monorepo with FastAPI + React Hebrew RTL'

③ WHAT HAPPENS NEXT: Claude Code will present its PLAN. It will say something like: "I’ll create these directories and files, install deps, set up Docker...". You READ it, check it makes sense, then say: "Looks good, proceed." If something is wrong, say: "Don’t do X, instead do Y."

④ AFTER CLAUDE CODE FINISHES: It will show test output and commit messages. You then:

- Run: docker-compose up (in your terminal, not Claude Code)

- Open browser: http://localhost:5173 — see Hebrew text RTL? Heebo font?

- Open browser: http://localhost:8000/api/health — see {status: ok}?

- If yes: tell Claude Code "Tests pass, UI looks correct, moving on."

- If no: tell Claude Code exactly what’s wrong: "The Hebrew text is not RTL, the dir attribute is missing from index.html."

## Session 0B: Create Agent + Knowledge Files (~30 min)

① SESSION OPENER:

✂ Session Opener

Read CLAUDE.md. We are in Phase 1, Sprint 0. Last session: project scaffold created and verified. No specific agent for this task — this is file creation.

② TASK PROMPT:

✂ Task: Create agent and knowledge files

Create the following files. I will provide the content for each. AGENT FILES (in /agents/): Create these 10 files with the content I provide: 1. /agents/vg-vector-geometry.md 2. /agents/arc-architect.md 3. /agents/se-structural.md 4. /agents/fs-fullstack.md 5. /agents/3d-webgl.md 6. /agents/gis-mapping.md 7. /agents/ai-ml.md 8. /agents/ux-ui.md 9. /agents/pt-proptech.md 10. /agents/id-interior-design.md Here is the content for each: [PASTE ALL 10 AGENT PROMPTS FROM MASTER PLAN SECTION 4 HERE] KNOWLEDGE FILES (in /docs/knowledge/): Create these initial files needed for Sprint 0-1: 1. /docs/knowledge/hebrew-rtl-guide.md - comprehensive RTL guide (dir=rtl, CSS logical properties, Heebo, react-intl, numbers, dates) 2. /docs/knowledge/data-model.md - initial PostgreSQL schema (users, apartments, rooms, walls, openings tables) 3. /docs/knowledge/api-contracts.md - initial API spec (POST /api/extract, POST /api/heal, GET /api/apartment/{id}) For knowledge files, generate comprehensive content — these are reference documents our AI agents will read before every task. Commit: 'docs(agents): create 10 agent persona files' Then: 'docs(knowledge): initial knowledge base files'

Note: You paste the actual agent prompt content from the master plan. It’s a lot of text, but you only do this ONCE. After this session, the agent files exist in your repo forever.

## Session 0C: CI + Testing Setup (~30 min)

① SESSION OPENER:

✂ Session Opener

Read CLAUDE.md. Phase 1, Sprint 0. Branch: main. Last session: agent files and knowledge base created. Load agent FS. Read /agents/fs-fullstack.md. Load knowledge: /docs/knowledge/hebrew-rtl-guide.md, /docs/knowledge/api-contracts.md

② TASK PROMPT:

✂ Task: CI and testing setup

Set up testing infrastructure and CI: 1. Backend: configure pytest with coverage reporting. Write test for GET /api/health endpoint. Write test for POST /api/upload-pdf (stub, returns 501 for now). 2. Frontend: configure Vitest. Write test that App renders. Configure ESLint + Prettier with TypeScript rules. 3. GitHub Actions workflow (.github/workflows/ci.yml): On push: run backend pytest + frontend vitest + eslint. 4. Verify everything passes locally before committing. After: switch to agent UX. Read /agents/ux-ui.md. Load: /docs/knowledge/hebrew-rtl-guide.md. Validate: does the React app render Hebrew correctly in RTL? Report: PASS/FAIL with specific issues. Commit each separately: 'test(backend): pytest config + health endpoint test' 'test(frontend): vitest + eslint config' 'ci: GitHub Actions workflow'

After Session 0C: Sprint 0 is DONE. Update CLAUDE.md: "Phase: 1 | Sprint: 1 | Module: pdf-extraction | Branch: feature/phase1-pdf-extraction". Push to GitHub. Create the feature branch.

# 4. Sprint 1: Complete Session-by-Session Walkthrough

Goal: Extract vectors from Israeli PDFs + build the debug harness.

Duration: Days 3–7. About 4–5 sessions.

Prerequisite: You MUST have at least 1 sample Israeli contractor PDF in /docs/test-pdfs/

## Session 1A: Knowledge Files for Sprint 1 (~30 min)

① SESSION OPENER:

✂ Session Opener

Read CLAUDE.md. Phase 1, Sprint 1. Branch: feature/phase1-pdf-extraction No agent for this task — creating knowledge files.

② TASK PROMPT:

✂ Task: Create Sprint 1 knowledge files

Create these knowledge files needed for Sprint 1: 1. /docs/knowledge/pdf-vector-spec.md Cover: PDF path operators (m, l, c, re, h, S, f), graphics state (line width, color, dash), coordinate system (origin bottom-left), how PyMuPDF get_drawings() maps to these, why segments fragment. 2. /docs/knowledge/israeli-plan-conventions.md Cover: typical Israeli residential plan structure, line weight conventions (thick=exterior, thicker=mamad, medium=interior, thin=dimensions/furniture), dimension notation in cm, mamad marking, common fixture symbols (toilet, sink, stove, shower tray, bathtub), kartisiyyah (legend) structure and typical location (bottom-right), scale notations (1:50, 1:100), Hebrew room name conventions. NOTE: This file will be refined after we examine real test PDFs. Create a good initial version based on common Israeli standards. Make each comprehensive. These are the references Agent VG reads before doing any PDF work. Commit: 'docs(knowledge): pdf-vector-spec and israeli-plan-conventions'

## Session 1B: PDF Extraction Module (~1 hour)

① SESSION OPENER:

✂ Session Opener

Read CLAUDE.md. Phase 1, Sprint 1. Branch: feature/phase1-pdf-extraction Load agent VG. Read /agents/vg-vector-geometry.md. Load ALL knowledge files listed in that agent: /docs/knowledge/pdf-vector-spec.md /docs/knowledge/israeli-plan-conventions.md (Note: shapely-reference.md, healing-algorithms.md, and graph-algorithms.md don't exist yet - they're needed for Sprint 2. Load only what exists.)

② TASK PROMPT:

✂ Task: Build extraction module

As agent VG, build backend/geometry/extraction.py: Function extract_vectors(pdf_path: str, page_num: int = 0) -> dict: 1. Open PDF with fitz.open(pdf_path) 2. Get page, extract drawings via page.get_drawings() 3. Parse each path into segments with metadata: - 'l' items -> line segments [(x1,y1),(x2,y2)] - 're' items -> 4 line segments (rectangle edges) - 'c' items -> approximate bezier as polyline (10 points) 4. Capture per segment: stroke_width, color, dash_pattern 5. Extract text via page.get_text('dict'): content, bbox, font_size 6. Return structured dict with segments, texts, page_size Function crop_legend(data: dict) -> dict: 1. Find thick segments (>80th percentile stroke width) 2. Compute bounding box of thick segments = apartment area 3. Add 10% padding 4. Filter out everything outside padded bbox 5. Return filtered data + crop report Function compute_stroke_histogram(segments: list) -> dict: 1. Collect all stroke widths 2. Use scipy.stats.gaussian_kde to find peaks 3. Return {widths, peaks, suggested_thresholds} TESTS in backend/tests/test_geometry/test_extraction.py: - Create a synthetic PDF using fitz for basic tests - test_extract_finds_line_segments - test_extract_finds_text_annotations - test_crop_legend_filters_outside_elements - test_stroke_histogram_finds_clusters If /docs/test-pdfs/ has real PDFs, also run extract on one and print summary: segment count, stroke width range, text count. Follow Plan-Execute-Verify. Show plan first. Commit each function with its tests separately. After tests pass: switch to agent ARC. Read /agents/arc-architect.md. Load: /docs/knowledge/israeli-plan-conventions.md, /docs/knowledge/israeli-building-code.md (if exists, skip if not). Review extraction output: are segment counts reasonable for a residential plan? Are stroke widths in expected ranges? Was legend cropped correctly? Report PASS/FAIL.

③ AFTER CLAUDE CODE FINISHES: You manually check:

- Are there tests and do they pass?

- Run the extraction on a REAL test PDF (not just synthetic) and look at the output

- Does the segment count seem right? (A typical Israeli plan: 500–3000 segments)

- Does the legend crop remove the right area?

- If problems: paste a follow-up like "The legend crop removed part of the apartment. The bbox is too tight. The thick-segment detection threshold is wrong on this PDF."

## Session 1C: Debug Harness UI (~1.5 hours)

① SESSION OPENER:

✂ Session Opener

Read CLAUDE.md. Phase 1, Sprint 1. Branch: feature/phase1-pdf-extraction Last session: extraction module built and tested. Load agent FS. Read /agents/fs-fullstack.md. Load ALL knowledge: /docs/knowledge/hebrew-rtl-guide.md /docs/knowledge/konva-canvas-guide.md /docs/knowledge/api-contracts.md /docs/knowledge/accessibility-checklist.md (Note: konva-canvas-guide.md may not exist yet. If not, create it first with Konva.js patterns for rendering line segments, handling layers, pan/zoom.)

② TASK PROMPT:

✂ Task: Build debug harness

As agent FS, build the PDF debug viewer: 1. API ENDPOINT: POST /api/extract - Accepts PDF file upload (multipart/form-data) - Runs extract_vectors() + crop_legend() + compute_stroke_histogram() - Returns JSON: {segments, texts, page_size, histogram, crop_report} 2. REACT COMPONENT: frontend/src/canvas/DebugViewer.tsx - File upload button with Hebrew label: 'העלה קובץ PDF' - After upload: render ALL segments on Konva.js canvas - Color-code by stroke width: thin=blue, medium=green, thick=red - Pan: drag canvas. Zoom: scroll wheel. - Click any segment: show properties panel (start/end coords, width, color, type) - Stroke width histogram chart at bottom (use simple canvas bars) - Layer toggle: slider for min/max stroke width filter - Toggle: show/hide text annotations - Toggle: show/hide cropped area (show legend region as gray overlay) 3. LAYOUT (Hebrew RTL): - Canvas on the RIGHT (80% width) - Properties panel on the LEFT (20%) - Upload button and toggles at top - Histogram at bottom - All labels in Hebrew 4. LOADING STATE: while PDF processes, show 'מעבד קובץ...' with a spinner Follow Plan-Execute-Verify. After: switch to UX agent. Validate Hebrew, RTL layout, usability. Commit: 'feat(api): PDF extract endpoint' Then: 'feat(debug): debug viewer component with segment rendering'

③ YOUR MANUAL CHECK (critical):

- Open browser, upload a real Israeli PDF

- Do you see segments rendered on the canvas?

- Does the histogram show 2–4 stroke width clusters?

- Can you click a segment and see its properties?

- Does the Hebrew render RTL? Is the sidebar on the LEFT?

- Toggle the layer slider — does it filter segments by width?

- This debug harness is your primary tool for the rest of the project. If it doesn’t work well, fix it now before moving to Sprint 2.

After Sprint 1 Complete Update CLAUDE.md: - Current: Phase 1 ¦ Sprint 2 ¦ Module: geometry-healing - Add to Known Edge Cases: anything you noticed from test PDFs - Update Working Parameters if stroke width thresholds need adjusting - Create new branch: feature/phase1-geometry-healing - Create Sprint 2 knowledge files (shapely-reference.md, healing-algorithms.md, graph-algorithms.md) in the first session of Sprint 2.

# 5. The Pattern: Every Session Forever

Every Claude Code session for the rest of the project follows this exact pattern:

| Step | Action | What You Type |
| --- | --- | --- |
| 1 | Session Opener | "Read CLAUDE.md. Phase [X], Sprint [Y]. Branch: [Z]. Load agent [CODE]. Read /agents/[file].md. Load ALL knowledge: [list every .md file from agent persona]." |
| 2 | Task Prompt | "Build [function/component/module]. [Detailed spec]. Follow Plan-Execute-Verify. After: switch to agent [VALIDATOR] and validate." |
| 3 | Review Plan | Claude Code shows its plan. You read it. Say "Proceed" or "Change X to Y." |
| 4 | Watch Execution | Claude Code writes code, runs tests, commits. You watch for red flags. |
| 5 | Manual Check | Open browser/terminal. Does the output look right? Upload a test PDF. Walk the 3D model. |
| 6 | Iterate or Next | If issues: "Fix [specific problem]." If good: "Update CLAUDE.md and move to next task." |

בהצלחה! You’re Ready. One-time setup: CLAUDE.md + 10 agent files + knowledge files (Day 1–2, once). Every session: opener (30 sec) + task prompt + review plan + manual check. The pattern never changes. The tasks change. The agents change. The pattern stays the same. Start collecting Israeli PDFs today. Everything depends on them.