DIRA DREAM

Expanded Prompts: Sprints 5–13

Phase 2: 3D + Views | Phase 3: Editing + AI + Furniture | Phase 4: Marketplace

Use INSTEAD of compressed prompts. Pair with Spec Mapping doc (Sprints 0–4).

April 2026 | Complete Prompt Set

# Complete Expanded Prompts: All Sprints, All Sessions

How to Use This Document This contains ONE expanded prompt per session for the ENTIRE project. For Phase 1 (Sprints 0–4), use the Spec Mapping document — it has the fully expanded versions. This document covers Phase 2–4 (Sprints 5–13) which were previously only compressed. ALWAYS paste the session opener FIRST, then the task prompt. Never paste both compressed and expanded — use ONLY the expanded version.

## Quick Reference: Where Each Prompt Lives

| Sprint | Document | Sessions |
| --- | --- | --- |
| 0 | Session Guide (Sec 3) | 0A: Scaffold, 0B: Agent+knowledge files, 0C: CI+tests |
| 1 | Spec Mapping (Sec 2) | 1A: Knowledge files, 1B: Extraction (5 functions), 1C: Debug harness |
| 2 | Spec Mapping (Sec 2) | Full healing pipeline (7 functions, 17 tests) |
| 3 | Spec Mapping (Sec 2) | Graph + rooms + structural (3 parts, full classification) |
| 4 | Spec Mapping (Sec 2) | Renderer + dashboard + export (2 sessions) |
| 5 | THIS document | 3D extrusion (walls, floors, openings, scene) |
| 6 | THIS document | First-person walkthrough + collision + mobile |
| 7 | THIS document | Window views + sun + address input |
| 8 | THIS document | Wall editing + 2D↔3D sync + undo |
| 9 | THIS document | AI integration + cost estimation |
| 10 | THIS document | Furniture + interior design agent |
| 11 | THIS document | Dream profile + matching |
| 12 | THIS document | Marketplace + listings |
| 13 | THIS document | Polish + beta launch |

Remember: every prompt below requires the session opener FIRST:

✂ Session Opener (paste BEFORE every task prompt)

Read CLAUDE.md. Confirm current phase, sprint, branch. Load agent [CODE]. Read /agents/[file].md. Load ALL knowledge files listed in that agent's persona. (List them explicitly — see each prompt below for the specific list.)

# Sprint 5: 3D Extrusion from 2D Plan (Days 29–38)

Agent: 3D | Validator: ARC | Branch: feature/phase2-3d-extrusion

✂ Sprint 5, Session A: Wall + Floor Extrusion

Read CLAUDE.md. Phase 2, Sprint 5. Branch: feature/phase2-3d-extrusion. Load agent 3D. Read /agents/3d-webgl.md. Load ALL knowledge: /docs/knowledge/threejs-archviz-patterns.md /docs/knowledge/coordinate-mapping.md /docs/knowledge/interior-design-standards.md Build frontend/src/three/FloorplanScene.tsx using React Three Fiber. === COORDINATE TRANSFORM === Input: 2D plan data from Phase 1 API (walls, rooms, openings). All 2D data is in PDF units (centimeters after scale factor). Three.js: Y is UP. 1 unit = 1 meter. Transform: x_3d = x_2d / 100, z_3d = -y_2d / 100 (flip Y to Z), y_3d = height. Create utility: pdfToThree(x, y) -> {x: x/100, z: -y/100} === WALL MESHES === For each wall segment {start, end, thickness, type}: 1. Compute wall direction vector and perpendicular (for thickness) 2. Create BoxGeometry: length = segment length, height = 2.60m, depth = thickness 3. Position at midpoint of segment, rotated to match wall angle 4. Material by type (same colors as 2D): - Exterior: #4A4A4A (MeshStandardMaterial, roughness 0.8) - Load-bearing: #8B0000 - Partition: #4682B4 - Mamad: #FF8C00 5. Add to wall group for layer toggling === FLOOR MESHES === For each room polygon: 1. Create Shape from polygon vertices using pdfToThree 2. ShapeGeometry at y=0 (ground level) 3. Material: MeshStandardMaterial, slightly different shade per room type (kitchen=warm, bathroom=cool, bedroom=neutral) 4. Add to floor group === CEILING === Same as floor meshes but at y=2.60 (ceiling height). Material: white, slight roughness. Optional — can toggle. === SCENE SETUP === - AmbientLight: intensity 0.4, color white - DirectionalLight: intensity 0.6, position above and to the side - PerspectiveCamera: fov 60, positioned above apartment looking down initially - Background: soft gray gradient or transparent - OrbitControls for initial overview navigation (before walkthrough) TESTS: - Render a simple 4-wall room (4x3m) and verify wall dimensions in scene - Verify floor polygon covers room area - Verify wall height is 2.60m - Screenshot test: visual snapshot comparison After: switch to ARC. Validate dimensions match 2D plan exactly. Measure a wall in 3D — does it match the 2D measurement? Commit: 'feat(3d): wall extrusion from 2D plan data' Then: 'feat(3d): floor and ceiling meshes' Then: 'feat(3d): scene setup with lighting'

✂ Sprint 5, Session B: Door + Window Openings in 3D

Read CLAUDE.md. Phase 2, Sprint 5. Same branch. Load agent 3D. Same knowledge files as Session A. === DOOR OPENINGS === For each detected door {position_on_wall, width, wall_id}: 1. In the wall mesh, create a rectangular hole: - Width = door.width (converted to meters) - Height = 2.10m (Israeli standard door height) - Position: starts at floor (y=0), centered on door position along wall 2. Implementation: use CSG (Constructive Solid Geometry) via three-bvh-csg or create wall as 3 pieces (left of door, above door, right of door) 3. Optionally render a simple door panel (thin box, slightly recessed) that can swing open on click === WINDOW OPENINGS === For each detected window {position_on_wall, width, wall_id, type}: 1. Create rectangular hole in wall: - Width = window.width (meters) - Height = 1.20m (standard) or 2.10m (glass door/French window) - Sill height = 0.90m from floor (y=0.90 to y=2.10 for standard) 2. Add glass plane inside the opening: - MeshPhysicalMaterial: transmission 0.9, roughness 0.1, color #E8F4FD - This will show the window view texture in Sprint 7 3. Glass doors (type='glass_door'): full height opening with glass panel === VERIFY DIMENSIONS === After placing all openings: - Walk through mentally: can you walk through every door? (y clearance 2.10m) - Are windows at the right height? - Do glass doors reach floor level? After: ARC validates opening positions and sizes match 2D plan. Commit: 'feat(3d): door openings with CSG or multi-piece walls' Then: 'feat(3d): window openings with glass material'

# Sprint 6: First-Person Walkthrough (Days 35–45)

Agent: 3D | Validator: UX | Branch: feature/phase2-walkthrough

✂ Sprint 6: Full Walkthrough Implementation

Read CLAUDE.md. Phase 2, Sprint 6. Branch: feature/phase2-walkthrough. Load agent 3D. Read /agents/3d-webgl.md. Load ALL knowledge: /docs/knowledge/threejs-archviz-patterns.md /docs/knowledge/coordinate-mapping.md === FIRST-PERSON CAMERA === Build frontend/src/three/FirstPersonController.tsx: 1. Camera: PerspectiveCamera, fov 70, position at y=1.65m (eye height) 2. Mouse look: pointer lock on click. Mouse X = yaw, Mouse Y = pitch. Clamp pitch to -80° to +80° to prevent flipping. 3. WASD movement: - W: forward (camera direction projected to XZ plane) - S: backward - A: strafe left - D: strafe right - Speed: 2.0 m/s (configurable). Shift = 2x speed. 4. Smooth movement: interpolate position (lerp factor 0.1) === COLLISION DETECTION === Prevent walking through walls: 1. Before moving, cast a short ray (0.3m) in movement direction 2. If ray intersects a wall mesh: block movement in that direction 3. Slide along the wall (project movement onto wall surface) 4. Also check: don't fall below floor (y=1.65m always for level apartments) 5. Alternative simpler approach: create invisible wall collision boxes slightly thicker than visual walls (add 0.15m padding each side) === MOBILE TOUCH CONTROLS === For mobile/tablet users: 1. Virtual joystick (left side of screen): drag for movement direction - Use a simple circle UI overlay - Map joystick offset to movement vector 2. Touch drag (right side): look direction (like mouse look) 3. Pinch to zoom (adjusts FOV: 50°-90°) 4. Detect mobile via window.matchMedia or navigator.userAgent === MINIMAP === Small 2D plan overlay in top-right corner: 1. Render the 2D floorplan at 15% size in a fixed overlay div 2. Show a cone/triangle marker for camera position + look direction 3. Update marker position in real-time as user walks 4. Click on minimap to teleport to that room === MODE SWITCHING === Two view modes, toggled via toolbar button: 1. Overview mode: OrbitControls, camera above, see whole apartment 2. Walkthrough mode: FirstPerson, camera inside at eye height Smooth transition animation between modes (1 second lerp) TESTS: - Verify camera starts inside the largest room (salon/living) - Verify WASD moves in correct directions - Verify collision prevents walking through walls - Verify mode switch transitions smoothly After: UX validates usability. Is movement natural? Does mobile work? Commit: 'feat(3d): first-person camera with WASD' Then: 'feat(3d): wall collision detection' Then: 'feat(3d): mobile touch controls' Then: 'feat(3d): minimap overlay'

# Sprint 7: Window Views + Sun (Days 42–54)

Agents: GIS + 3D | Validator: ARC | Branch: feature/phase2-window-views

✂ Sprint 7, Session A: View Calculator (Agent GIS)

Read CLAUDE.md. Phase 2, Sprint 7. Branch: feature/phase2-window-views. Load agent GIS. Read /agents/gis-mapping.md. Load ALL knowledge: /docs/knowledge/google-maps-api-reference.md /docs/knowledge/coordinate-mapping.md Build backend/services/view_calculator.py: === FUNCTION: calculate_window_views(apartment_data) -> list[WindowView] === Input: apartment data including: - address: str (Israeli address, geocoded to lat/lng) - floor_number: int - compass_north: float (degrees — which direction is north relative to plan top) - windows: list of {wall_id, position, width, wall_direction_degrees} For each window: 1. HEADING: window faces perpendicular to wall, outward. heading = (wall_direction + 90 + compass_north) % 360 (wall_direction from 2D plan + compass correction) 2. ELEVATION: camera height above ground elevation_m = floor_number * 3.0 (3m per floor, configurable) pitch = -5 degrees (slight downward look, natural viewing angle) 3. FOV: 90 degrees horizontal (wide view from window) 4. Return per window: {window_id, lat, lng, heading, pitch, fov, elevation_m} === FUNCTION: get_streetview_url(view: WindowView) -> str === Build Google Street View Static API URL: https://maps.googleapis.com/maps/api/streetview ?size=800x600 &location={lat},{lng} &heading={heading} &pitch={pitch} &fov={fov} &key={GOOGLE_MAPS_API_KEY} === FUNCTION: geocode_address(address: str) -> (lat, lng) === Use Google Geocoding API to convert Israeli address to coordinates. Handle Hebrew addresses. Return lat/lng. === API ENDPOINT: POST /api/calculate-views === Accepts: address, floor, compass_north, window list Returns: list of window view URLs + metadata === FALLBACK === If Streetview returns no image (status != OK): Return a gradient sky texture URL + flag: view_available=false TESTS: - test_heading_calculation: north-facing wall = heading 0 - test_heading_with_compass: rotated plan adjusts correctly - test_elevation: floor 5 = 15m - test_streetview_url_format: valid URL with all params - test_geocode_israeli_address: Tel Aviv address returns valid coords After: ARC validates that heading directions make sense for each window. Commit: 'feat(views): window view calculator with Streetview API'

✂ Sprint 7, Session B: View Textures in 3D + User Input (Agent 3D + FS)

Read CLAUDE.md. Phase 2, Sprint 7. Same branch. Load agent 3D. Load knowledge: threejs-archviz-patterns.md, coordinate-mapping.md. === WINDOW VIEW TEXTURES === For each window with a Streetview URL from the view calculator: 1. Load image as Three.js Texture: new TextureLoader().load(url) 2. Apply to the glass plane inside the window opening 3. Use MeshBasicMaterial (unlit, so the view looks like real light) 4. Handle loading: show loading spinner texture until image loads 5. Handle error: show soft blue gradient if image fails === SUN SIMULATION === Basic sun position based on address + compass + time of day: 1. Use SunCalc library (npm: suncalc) to compute sun position for the given lat/lng at current time 2. Set DirectionalLight position from sun azimuth + elevation 3. Shadow mapping: enable on directional light, cast onto floors 4. Time-of-day slider: let user see how light changes through the day === ADDRESS INPUT UI (switch to Agent FS) === Load agent FS. Load: hebrew-rtl-guide.md, hebrew-ux-glossary.md. Build frontend/src/components/ApartmentDetailsForm.tsx: 1. Address field: text input with Google Places autocomplete (Hebrew) 2. Floor number: number input with +/- buttons 3. Compass direction: visual compass rose widget - User rotates to align north with their plan's top direction - Or dropdown: צפון/דרום/מזרח/מערב (N/S/E/W + combinations) 4. Save button: posts to /api/calculate-views, loads textures All labels in Hebrew. RTL layout. After: ARC validates views face correct directions. UX validates form usability. Tag v0.2.0-phase2 after all tests pass. Commit separately: textures, sun, input form.

# Sprint 8: Wall Editing + 2D↔3D Sync (Days 50–62)

Agents: FS + 3D | Validator: ARC + UX | Branch: feature/phase3-wall-editing

✂ Sprint 8: Wall Editing System

Read CLAUDE.md. Phase 3, Sprint 8. Branch: feature/phase3-wall-editing. Load agent FS. Read /agents/fs-fullstack.md. Load ALL knowledge: hebrew-rtl-guide.md, konva-canvas-guide.md, hebrew-ux-glossary.md, accessibility-checklist.md. === WALL SELECTION IN 2D === 1. Click a wall segment on the Konva canvas to select it 2. Selected wall: highlighted yellow, show drag handles at endpoints 3. Structural walls (exterior, mamad, load-bearing): show lock icon, clicking shows Hebrew message: 'קיר נושא - לא ניתן להזזה' === DRAG TO MOVE WALL === For partition (non-structural) walls: 1. Drag handle moves the wall endpoint 2. Connected walls stretch/shrink to maintain connections 3. Room polygons auto-recalculate: - Areas update in real-time as you drag - Room labels update with new area 4. Snap to grid: walls snap to nearest 5cm increment 5. Snap to other walls: endpoint snaps to nearby wall lines === DELETE WALL === 1. Select partition wall, press Delete or click 'מחק קיר' button 2. Rooms on both sides merge into one room 3. New merged room: area = sum, type = larger room's type 4. Structural walls: delete blocked with explanation === UNDO/REDO === 1. Maintain edit history stack: [{action, before_state, after_state}, ...] 2. Ctrl+Z / ביטול button: restore previous state 3. Ctrl+Y / שחזור button: re-apply undone change 4. History survives within session (cleared on new PDF upload) === BUILDING CODE VALIDATION === After every wall edit, check Israeli regulations: 1. Is any room now below minimum size? (bedroom<8sqm, kitchen<6sqm) If yes: yellow warning on that room 2. Is the mamad affected? If yes: red block + Hebrew error 3. Are all rooms still accessible via doors? Detect isolated rooms. === 2D → 3D SYNC === Switch to agent 3D for this part. Load 3D knowledge files. When 2D plan changes (wall moved/deleted): 1. Regenerate 3D wall meshes from updated 2D data 2. Approach A (simple): full regeneration (<100ms for typical apartment) 3. Approach B (optimized): only regenerate affected walls + adjacent rooms 4. Floor meshes: regenerate for affected rooms only 5. Transition: smooth morph animation (0.3s) from old to new position TESTS: - test_select_wall: click on wall -> selected state - test_structural_wall_locked: click mamad wall -> lock message - test_drag_wall: move partition -> room areas update - test_snap_to_grid: dragged position rounds to 5cm - test_delete_wall: remove partition -> rooms merge - test_undo: move wall, undo -> returns to original - test_building_code_warning: shrink room below minimum -> warning After: UX validates editing feels natural. ARC validates building code checks. Commit: wall selection, then drag, then delete, then undo, then 3D sync.

# Sprint 9: AI Integration + Cost Estimation (Days 58–70)

Agents: AI + PT | Validator: ARC + PT | Branch: feature/phase3-ai-cost

✂ Sprint 9: AI Features + Cost Model

Read CLAUDE.md. Phase 3, Sprint 9. Branch: feature/phase3-ai-cost. Load agent AI. Read /agents/ai-ml.md. Load ALL knowledge: /docs/knowledge/claude-api-patterns.md /docs/knowledge/cost-estimation-data.md /docs/knowledge/room-classification-rules.md /docs/knowledge/interior-design-standards.md === PART A: CLAUDE VISION FOR ROOM CLASSIFICATION === Build backend/services/ai_service.py: enhance_room_classification(plan_image_path, rule_based_rooms) -> list[Room]: 1. Send the floorplan image to Claude Vision API 2. Prompt: 'This is an Israeli residential apartment floorplan. Identify each room and its type. Return JSON: [{room_id, type, confidence}]' 3. Cross-reference with rule-based classification from Phase 1: - Both agree: confidence = max(both confidences) - Disagree: keep rule-based, flag for user review 4. Return enhanced room list === PART B: MODIFICATION SUGGESTIONS === suggest_modifications(plan_data, dream_profile) -> list[Suggestion]: 1. If user has a dream profile (from questionnaire), compare: - Desired bedrooms vs actual bedrooms - Desired open kitchen vs closed kitchen - Desired master suite vs current layout 2. For each gap, generate a modification suggestion: {description_he: str, walls_to_modify: list[wall_id], estimated_area_change: float, feasibility: str, cost_range: {min, max}} 3. Use Claude API to generate natural Hebrew descriptions 4. Rank by feasibility (partition walls easier than structural) === PART C: COST ESTIMATION MODEL === Build backend/services/cost_estimator.py: estimate_modification_cost(modification) -> CostEstimate: 1. Modification types and base costs (from cost-estimation-data.md): - Remove partition wall: 15,000-30,000 ILS - Remove load-bearing wall (with engineer + permit): 40,000-80,000 ILS - Move kitchen: 50,000-120,000 ILS (plumbing + electrical + finishes) - Move bathroom: 40,000-100,000 ILS (plumbing + waterproofing) - Enclose balcony: 30,000-80,000 ILS (if permitted) - Add/move interior wall: 8,000-20,000 ILS 2. Adjustments: - Wall length: longer wall = higher cost (per linear meter) - Plumbing affected: +30% if wet walls involved - Electrical affected: +15% if outlets/switches need moving - Permit required: +10,000-25,000 ILS for Tama process 3. Return: {min_ils, max_ils, confidence, breakdown: list[{item, cost}], requires_permit: bool, requires_engineer: bool, disclaimer: 'הערכה אינדיקטיבית בלבד'} === PART D: CUMULATIVE COST TRACKER UI === Switch to agent FS for the UI part. Build a cost tracking widget in the sidebar: 1. Running total: sum of all modification cost estimates 2. Each modification as a line item with expand for breakdown 3. Budget comparison: if user entered budget, show remaining 4. Disclaimer prominently displayed in Hebrew 5. Export: download cost summary as PDF After: PT validates cost ranges are realistic for Israeli market. ARC validates modification feasibility assessments. Commit: AI service, then cost estimator, then cost UI.

# Sprint 10: Furniture + Interior Design (Days 66–78)

Agents: ID + FS + 3D + AI | Validator: ARC + UX | Branch: feature/phase3-furniture

✂ Sprint 10: Furniture Placement System

Read CLAUDE.md. Phase 3, Sprint 10. Branch: feature/phase3-furniture. Load agent ID. Read /agents/id-interior-design.md. Load ALL knowledge: /docs/knowledge/interior-design-standards.md /docs/knowledge/room-furnishing-rules.md /docs/knowledge/fixture-catalog-schema.md /docs/knowledge/israeli-building-code.md /docs/knowledge/hebrew-ux-glossary.md === PART A: FURNITURE CATALOG === Build the catalog data and UI: backend/services/furniture_service.py: Catalog items stored as JSON, each with: {id, name_he, name_en, category, room_types: [list of valid rooms], width_cm, depth_cm, height_cm, min_clearance_cm: {front, back, left, right}, icon_svg, color, is_essential: bool} Categories with initial items: LIVING: 2-seat sofa (160x90), 3-seat sofa (220x90), L-sofa (260x200), coffee table (120x60), TV unit (180x45), bookshelf (80x35) BEDROOM: single bed (90x200), double bed (140x200), queen (160x200), king (180x200), nightstand (50x40), wardrobe (120x60), desk (120x60) KITCHEN: counter section (60x60), island (120x90), dining table 4p (120x80), dining table 6p (180x90), dining chair (45x45), fridge (70x70) BATHROOM: bathtub (170x70), shower (90x90), toilet (40x65), sink vanity (80x50), washing machine (60x60) OFFICE: desk (140x70), office chair (60x60), bookshelf (80x35) Room-aware filtering: only show items valid for the selected room type. === PART B: PLACEMENT ENGINE (2D) === frontend/src/canvas/FurniturePlacement.tsx: 1. Drag from catalog panel -> drop onto 2D plan canvas 2. While dragging: show item outline at cursor, snap to grid (5cm) 3. On drop: check placement validity: a. Item fits within room polygon (no overlap with walls) b. Required clearances met: - 80cm walkway on at least one path through room - 60cm chair pullback from tables - 60cm bed access on at least one long side - Door swing arc not blocked by any item - Window access not blocked c. If invalid: show red outline + Hebrew warning message 'אין מספיק מקום — מרחק מעבר חסום' 4. Rotate item: R key or rotation handle (90° snapping) 5. Resize: drag corner handle (proportional) === PART C: PHOTO UPLOAD -> DIMENSIONS === Switch to agent AI for dimension extraction: backend/services/photo_dimension.py: 1. User uploads a photo of a product (e.g., sofa, table) 2. Send to Claude Vision API: 'This is a photo of a furniture item. Estimate its dimensions in centimeters: width, depth, height. Return JSON. Also identify the furniture type (sofa/table/bed/etc).' 3. Cross-reference with standard catalog dimensions: - If AI estimate within 20% of a standard size: confidence HIGH - If > 20% deviation: confidence LOW, flag 'מידות משוערות' 4. Fallback: manual dimension input form (width x depth x height in cm) === PART D: 3D FURNITURE === Switch to agent 3D: For each placed furniture item in 2D: 1. Create simple 3D box mesh with item dimensions 2. Position at item's 2D location, on floor (y=0) 3. Color by category (warm tones for wood, cool for metal, etc.) 4. Later: replace boxes with real 3D models from supplier catalog After: ARC validates clearances. UX validates drag-drop interaction. Commit: catalog, then placement engine, then photo upload, then 3D.

# Sprint 11: Dream Profile + Matching (Days 78–90)

Agents: AI + FS + UX | Branch: feature/phase4-dream-profile

✂ Sprint 11: Dream Home Questionnaire + Matching

Read CLAUDE.md. Phase 4, Sprint 11. Branch: feature/phase4-dream-profile. Load agent FS. Load ALL knowledge: hebrew-rtl-guide.md, hebrew-ux-glossary.md, accessibility-checklist.md, data-model.md. === QUESTIONNAIRE FORM === Build frontend/src/components/DreamProfileForm.tsx: Full Hebrew form with sections: 1. הרכב המשפחה (Household): bedrooms count (dropdown 1-6), children ages (multi-input), WFH needs (yes/no), accessibility (yes/no) 2. מיקום (Location): city/neighborhood autocomplete, school district, transit proximity, parks proximity 3. בניין (Building): floor range (slider min-max), elevator (yes/no), parking spots (0-3), storage (yes/no), Shabbat elevator (yes/no) 4. דירה (Apartment): min area sqm (slider), mamad size pref, sun direction (N/S/E/W), balcony (yes/no, min sqm) 5. תקציב (Budget): total budget ILS (input), modification budget ILS 6. סגנון (Style): modern/classic/minimalist, open/closed kitchen, master suite (yes/no), separate WC (yes/no) === MATCHING ALGORITHM === Switch to agent AI. Load: claude-api-patterns.md, cost-estimation-data.md. backend/services/dream_matcher.py: score_apartment(apartment_data, dream_profile) -> MatchScore: 1. Weighted criteria scoring (weights configurable): - Bedrooms match: 20% weight. Exact=100, off by 1=60, off by 2+=0. - Area match: 15%. Within 10%=100, 20%=70, 30%+=30. - Floor match: 10%. Within range=100, 1 floor off=70, 2+=30. - Open kitchen: 10%. Match=100, mismatch=0. - Mamad size: 5%. Within 2sqm=100, else=50. - Direction: 10%. Match=100, adjacent=60, opposite=20. - Budget fit: 15%. Under budget=100, 10% over=60, 20%+=20. - Modification cost: 15%. Low changes=100, medium=60, high=20. 2. Overall score = weighted average (0-100) 3. Gap analysis: list of mismatches sorted by impact After: UX validates form flow. PT validates scoring logic. Commit: form, then matcher, then gap analysis display.

# Sprint 12: Marketplace Integration (Days 86–100)

Agents: FS + PT | Branch: feature/phase4-marketplace

✂ Sprint 12: Listing Integration

Read CLAUDE.md. Phase 4, Sprint 12. Branch: feature/phase4-marketplace. Load agent FS. Load knowledge: data-model.md, api-contracts.md, hebrew-rtl-guide.md, hebrew-ux-glossary.md. === LISTING DATA MODEL === Add to database: listings table {id, source (yad2/madlan/manual), external_url, project_name, contractor_name, city, neighborhood, address, floor, area_sqm, rooms_count, price_ils, has_pdf, pdf_path, match_score, modification_cost_estimate, created_at, updated_at} === LISTING API === POST /api/listings/search - search by criteria from dream profile GET /api/listings/{id} - listing detail POST /api/listings/compare - compare current apt vs listing === DATA SOURCES === 1. Manual entry: admin form to add listings (MVP approach) 2. Yad2/Madlan API integration (if available — check with PT agent) 3. Contractor direct feed (partnership, future) === COMPARISON VIEW === frontend/src/components/ApartmentComparison.tsx: 1. Side-by-side cards: current apartment vs alternative 2. Each card: area, rooms, price, match score, modification cost 3. Key metric: 'הדירה שלך דורשת 85K שינויים. הדירה הזו דורשת רק 20K.' (Your apt needs 85K changes. This one needs only 20K.) 4. Sort alternatives by: match score, price, modification cost After: PT validates comparison logic and market realism. Commit: data model, then API, then comparison view.

# Sprint 13: Polish + Beta Launch (Days 96–110)

Agents: All | Branch: develop (merge all features)

✂ Sprint 13: Beta Preparation

Read CLAUDE.md. Phase 4, Sprint 13. Branch: develop (integration). This sprint has NO new features. It is testing, fixing, and polishing. === TASK 1: End-to-End Testing (Agent VG + ARC) === Test the full pipeline on 15+ PDFs: For each: upload -> extract -> heal -> rooms -> 2D -> 3D -> export Document: which PDFs pass, which fail, what the failure mode is. Fix critical failures. Document known limitations for non-critical. === TASK 2: Performance (Agent FS + 3D) === - 2D plan renders in <2 seconds after processing - 3D scene loads in <5 seconds - 3D walkthrough maintains 30+ fps on mobile - PDF processing completes in <30 seconds Profile and optimize: reduce draw calls, optimize geometry, lazy load. === TASK 3: Mobile (Agent FS + UX) === Test on actual iPhone + Android phone (not just Chrome devtools): - Hebrew text readable at all sizes - Touch interactions work (pan, zoom, room tap, wall tap) - 3D walkthrough touch controls functional - Upload flow works on mobile browser === TASK 4: Legal Disclaimers (Agent FS) === Add to every page that shows structural or cost information: - Structural: 'סיווג קירות הוא אינדיקטיבי בלבד.' - Cost: 'הערכה אינה הצעת מחיר.' - Privacy policy link in footer - Terms of service link in footer === TASK 5: Share + Export (Agent FS) === - Share link: generate unique URL for read-only apartment view - SVG export: finalize and test - CSV room schedule: finalize and test - Screenshot: button to save current 2D/3D view as PNG === TASK 6: Deploy (Agent FS) === - Dockerize for production - Deploy to cloud (Vercel frontend, Railway/Render backend) - Set up domain, SSL, basic monitoring - Tag v1.0.0-beta After: ALL agents validate their domains one final time. Full team review. Ship beta.

בהצלחה! You now have expanded prompts for EVERY sprint in the project. For Phase 1 (Sprints 0-4), use the Spec Mapping document. For Phase 2-4 (Sprints 5-13), use this document. Each prompt is a REPLACEMENT for the compressed version — paste only one, not both. Always start with the session opener, then paste the task prompt.